# RAVINDRA UNIVERSITY LMS

DAY 1 | PROJECT DISCOVERY KICKOFF & SCOPE BASELINE

Document ID: RV-LMS-D1-BL-01   |   Version: 0.1 (working reconstruction)   |   Status: Draft / Not approved

Source: Technical requirement-Ravindra.docx, sections 1–11. Programme schedule: 120 working days (user-directed revision to original roadmap).

Document fidelity note: This is a source-aligned reconstruction of the earlier Day 1 baseline. The exact prior Day 1 wording is not available for verbatim reproduction; requirement and clarification labels below must be compared against the original Day 1 message before being treated as the approved baseline.

# 1. Day 1 objectives

Identify the controlling source document and fix the Day 1 scope boundary.

Record the initial grouped requirements and link them to source sections.

Identify clarification questions without treating unanswered questions as approved scope.

Establish initial verification mapping and a controlled approval/change process.

Defer detailed solution design and architecture approval until later discovery/design gates.

# 2. Scope and control baseline

Delivery model: Fixed-price system-integrator scope; source cover refers to three workstreams but only the LMS workstream is detailed in the available document.

Products: LMS web application and Android/iOS mobile applications with stated web/mobile parity and concurrent go-live.

Delivery duration: 120 working days is the planning baseline approved in discussion; it supersedes the source document’s 12-week/3-month indicative roadmap.

Scope integrity: Only source-stated requirements are in baseline. Proposed enhancements, architectural choices, and unresolved interpretations remain outside approved scope until clarified.

Source precedence: The technical requirement document is the source of requirement claims. Approval decisions and change requests must be recorded separately.

# 3. BL-01 — Initial grouped requirements register

| ID | Scope group | Source-aligned baseline summary | Source |
| --- | --- | --- | --- |
| REQ-01 | Platform scale and resilience | At least 500,000 concurrent users; O&M uptime ≥99.5%; CDN-backed AV delivery across India; geo-redundant DR with RTO ≤4h and RPO ≤24h. | §2 |
| REQ-02 | User roles | Exactly six source-listed personas: University Super Admin, SPC Admin, Institution Admin, Faculty/Educator, Student/Learner and Registered Pharmacist. | §3.1 |
| REQ-03 | Access control and identity | Role-specific interfaces, RBAC, mandatory 2FA for all roles, stronger admin MFA, OTP login and source-listed authentication/SSO options. | §3.2–3.3 |
| REQ-04 | Academic structure | Programme → Year/Semester → Subject → Topic hierarchy, course builder and prerequisite gating. | §4 |
| REQ-05 | Academic authoring and publishing | Collaborative authoring; versioned Draft → Review → Approved → Published workflow. | §4 |
| REQ-06 | Live learning | Third-party-enabled live classes, scheduling, whiteboard, breakout rooms, polls and recording/transcript capabilities. | §4 |
| REQ-07 | Learning resource discovery | E-library and full-text search across titles, documents and transcripts. | §4 |
| REQ-08 | Attendance | Attendance capture, monitoring and absence alerts. | §5 |
| REQ-09 | Assessments and question bank | Formative assessments and AI-assisted question generation with mandatory human subject-matter-expert review. | §5 |
| REQ-10 | Assignments and grading | Assignment submission, grading and evaluation workflows. | §5 |
| REQ-11 | Practical learning | Digital practical logbook and associated academic evidence. | §5 |
| REQ-12 | Academic records | Digitally signed marksheets and lifetime academic records. | §5 |
| REQ-13 | Certificates | Numbered, Registrar-signed, QR-verifiable certificates with DigiLocker integration. | §5 |
| REQ-14 | Reporting and analytics | Role-based dashboards, monthly progress reports (MPR), SLA visibility and configurable report builder. | §6 |
| REQ-15 | Collaboration | Forums, announcements, messaging and academic calendar. | §6 |
| REQ-16 | Notifications | Independent notification service: in-app, email, SMS, WhatsApp Business and push; templates and delivery analytics. | §6 |
| REQ-17 | Payments boundary | Payments appears in section heading/service architecture; detailed payment workflows are not specified and must not be assumed. | §6, §8 |
| REQ-18 | Application security | OWASP Top 10 controls, WAF/DDoS protection, auditability and applicable security governance. | §7, §9 |
| REQ-19 | Web application | Six-role, multi-tenant web application; suggested technology stack is illustrative, not a mandated selection. | §8 |
| REQ-20 | Mobile applications | Android 8+/iOS 14+; hybrid single codebase, parity, offline cache, DRM, mobile security, biometric option and PWA fallback. | §9 |
| REQ-21 | Compliance, operations and acceptance | India data residency, tamper-evident audit retention ≥5 years, CERT-In empanelled VAPT before go-live and annually, and operations requirements. | §9 |

Control: The 21 rows are grouped Day 1 traceability categories, not the Day 2 atomic RTM. They are reconstructed descriptions, not certified verbatim text of the previous Day 1 register.

# 4. CL-01 — Initial clarification register

CL-01 — Confirm the scope and availability of the other two workstreams referenced on the cover, but not detailed. [Open; question reconstructed from source gaps]

CL-02 — Confirm 500,000-concurrent-user workload profile, measurement criteria and acceptance test conditions. [Open; question reconstructed from source gaps]

CL-03 — Confirm uptime measurement window, exclusions, DR exercise requirements and evidence expectations. [Open; question reconstructed from source gaps]

CL-04 — Confirm University/SPC/Institution hierarchy, tenancy cardinality and cross-institution permissions. [Open; question reconstructed from source gaps]

CL-05 — Confirm whether a person can hold multiple roles and how role-switching and MFA policies apply. [Open; question reconstructed from source gaps]

CL-06 — Confirm authoritative identity provider, Digi-Pharmed/PRTS SSO contract, OTP channels and biometric scope. [Open; question reconstructed from source gaps]

CL-07 — Confirm external live-class provider, licensing, recordings/transcripts, DRM and storage ownership. [Open; question reconstructed from source gaps]

CL-08 — Confirm examination/marksheet/certificate signing authority, DigiLocker integration and verification workflow. [Open; question reconstructed from source gaps]

CL-09 — Confirm whether payment processing is in scope and provide functional rules if required. [Open; question reconstructed from source gaps]

CL-10 — Confirm 120-working-day milestones, mobile parity, VAPT, performance sign-off and approval owners. [Open; question reconstructed from source gaps]

# 5. Initial verification and traceability strategy

Each requirement must map to its source section, an owner, acceptance criterion and at least one test/evidence item.

Scale/availability/DR require measurable non-functional test evidence rather than design assertions.

Role/access requirements require role-by-role authorization and authentication test coverage.

Academic lifecycle, assessments, certification, notifications, web/mobile parity and security require functional and integration tests.

Unresolved CL items must not be silently converted into requirements or architectural decisions.

# 6. Day 1 deliverables and gate

Controlled source baseline — established, subject to source version confirmation.

BL-01 grouped requirements register — working baseline (REQ-01–REQ-21).

Functional boundary catalogue — source-backed scope groups and explicit exclusions/unknowns.

Initial NFR register — 500k concurrent, uptime, CDN, DR, security, mobile and compliance.

CL-01 clarification log — ten open questions for stakeholder confirmation.

Initial acceptance and test traceability — strategy only; detailed test cases pending.

Day 1 decision: Discovery baseline prepared for review; NOT an approval of architecture, implementation, effort estimates or unresolved clarifications.

# 7. Change control and Day 2 handoff

Any new scope must identify source evidence or an approved change request, impact on cost/time/testing, decision owner and approval date. Maintain revisions through GitHub pull requests; do not overwrite an approved baseline without review.

Day 2 handoff: Decompose grouped requirements into atomic, testable RTM entries, preserve source-section references, assign clarification dependencies and prepare detailed acceptance mapping.

# 8. Approval register

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Product Owner / University Representative | Pending | Not approved | — |
| Project Manager | Pending | Not approved | — |
| Solution Architect | Pending | Not approved | — |
| QA / Test Lead | Pending | Not approved | — |