# Day 02 | Requirements Traceability & Control

Atomic requirements register • clarification management • verification planning

| Project | Ravindra University LMS |
| --- | --- |
| Status | Working draft — pending stakeholder validation |
| Planning horizon | 120 working days (revised project assumption) |
| Source basis | Technical requirement-Ravindra.docx, sections 1–11; prior Day 1/Day 2 analysis |
| Control | No scope additions without source reference and approval |

Document-control note: This is a reconstructed working document, not a signed or formally approved baseline. Confirm wording against the original source before approval.

# 1. Purpose

Translate the source technical requirement into verifiable atomic requirements and preserve source-to-design-to-test traceability. This document records the known Day 2 category inventory and a working control framework; it does not claim that unprovided verbatim atomic requirement rows have been independently revalidated.

# 2. Atomic requirement inventory

| Prefix | Domain | Entries | Source |
| --- | --- | --- | --- |
| NFR | Non-functional requirements | 10 | §2, §7–9 |
| IAM | Identity and access management | 20 | §3 |
| ACD | Academic content and delivery | 23 | §4 |
| ASM | Assessment and academic records | 23 | §5 |
| COM | Communications and reporting | 22 | §6 |
| MOB | Mobile platform | 28 | §9 |
| SEC | Security and compliance | 16 | §7, §9 |
| OPS | Operations and delivery | 10 | §2, §9–10 |

Reconciled count: 152 entries across the eight listed categories (10+20+23+23+22+28+16+10). Earlier working notes referenced 158; that number does not reconcile to these category totals. Resolve the discrepancy against the authoritative RTM before sign-off.

# 3. Traceability data contract

| Field | Rule |
| --- | --- |
| Requirement ID | Stable unique ID; do not recycle |
| Source reference | Exact section and supporting wording |
| Requirement statement | Atomic, independently testable statement |
| Priority / classification | Mandatory vs suggested vs pending clarification |
| Acceptance criteria | Observable pass/fail condition |
| Owner | Accountable University/product representative |
| Design mapping | Architecture component / ADR / interface |
| Verification mapping | Test case and evidence link |
| Status | Draft / Clarification / Baselined / Implemented / Verified |
| Change record | Decision and impact analysis |

# 4. Representative source-traced examples

| Source | Requirement / constraint | Verification concept |
| --- | --- | --- |
| §2 | Support ≥500,000 concurrent users | Approved load model and witnessed performance evidence |
| §2 | Geo-DR RTO ≤4 hours; RPO ≤24 hours | Documented failover exercise |
| §3 | Six named roles with RBAC and required authentication controls | Role-permission matrix and security tests |
| §4 | Content Draft → Review → Approved → Published | Workflow state transition tests |
| §5 | AI-assisted question generation subject to human SME review | Approval gate and audit evidence |
| §9 | Android 8+ and iOS 14+ support | Device compatibility test matrix |
| §9 | CERT-In empanelled VAPT before go-live and annually | Independent assessment evidence |
| §9 | India data residency; tamper-evident audit ≥5 years | Infrastructure controls and retention verification |

These are representative summaries, not substitutes for the original IAM-001 etc. atomic statements.

# 5. Open clarification control

Day 2 working analysis identified 16 open clarification IDs (CL-001–CL-016). Their exact question text and owners require reconciliation with the original register. The following areas should be verified without assuming a decision:

University / SPC / Institution hierarchy and cardinality, multi-role users and delegation.

Scope of payment workflows, if any, and external system ownership.

Concurrent-user workload mix, content bandwidth and test acceptance model.

SSO interfaces, mobile offline policy, DRM provider and notification-channel credentials.

Legal signatories, certificate numbering, DigiLocker integration and audit evidence.

# 6. Requirements-to-test workflow

For each requirement, attach an exact source reference and classification.

Link to one or more design elements and test cases.

Do not mark Verified until test evidence and reviewer are recorded.

Raise a change request for anything absent from the approved baseline.

Treat open clarifications as unresolved; do not silently convert them into implementation scope.

# 7. Day 2 exit criteria

☐ Atomic count discrepancy resolved

☐ Original 152-or-158-row inventory reconciled with authoritative source

☐ All 16 clarifications assigned and dispositioned

☐ Acceptance criteria and owners assigned

☐ RTM baseline approved before implementation commitment