# UNIVERSITY LMS

# Day 3 — Enterprise Data Object Catalogue, Logical Relationships & Design Decision Register

Baseline v0.1 | Status: DRAFT — REVIEW REQUIRED | Delivery planning horizon: 120 working days

Source hierarchy: University LMS master requirements v1.0 (Sections 1–11); original Day 2 Atomic Requirements Traceability Matrix v0.1; 120-working-day execution strategy as planning context. No new University product requirements are introduced.

# 1. Purpose, boundary and non-negotiable controls

Day 3 establishes a traceable logical information model BEFORE physical database schemas, service decomposition or implementation are approved. Logical objects and attributes are candidate engineering design—not additional University requirements. No cardinality, retention duration (except the explicit audit minimum), workflow permission or integration contract is treated as approved without source evidence.

| Control | Day 3 rule |
| --- | --- |
| Naming | Use UNIVERSITY LMS in all newly authored headings, filenames, artefacts and diagrams. |
| Scope | Every proposed object must trace to Day 2 RTM ID(s) and University source section. |
| Status | Source requirement (M) ≠ candidate logical object (D) ≠ clarification (C) ≠ technology recommendation (R). |
| Data protection | Data residency in India; sensitive data classification and role/tenant access designed before build. |
| Change governance | No silent additions; unresolved questions go to clarification register; decisions require named approver. |
| Delivery | 120 working days is a planning baseline; original source roadmap is 12 weeks and must be formally reconciled. |

# 2. Day 2 traceability baseline and completeness check

| RTM family | IDs covered | Count | Data modelling implication |
| --- | --- | --- | --- |
| NFR | NFR-001..010 | 10 | Capacity, DR, observability constraints |
| IAM | IAM-001..020 | 20 | Organizations, identities, RBAC, audit |
| ACD | ACD-001..023 | 23 | Academic hierarchy, course, content, live class, library |
| ASM | ASM-001..023 | 23 | Attendance, questions, assessment, marksheets, records, certificates |
| COM | COM-001..022 | 22 | Reporting, communication, notification delivery |
| MOB | MOB-001..028 | 28 | Mobile cache, token security, playback state |
| SEC | SEC-001..016 | 16 | Security evidence, audit retention, India residency |
| OPS | OPS-001..010 | 10 | Environments, test evidence, UAT, releases |

Count check: 10 + 20 + 23 + 23 + 22 + 28 + 16 + 10 = 152 atomic entries. Day 3 is not a replacement for any Day 2 row. All 152 remain in scope for downstream traceability.

# 3. Logical modelling principles (proposed, not yet approved)

• Keep canonical identity distinct from organizational memberships and roles; do not presume one person has only one role.

• Model University / SPC / Institution as organizational concepts while withholding unapproved parent-child cardinalities.

• Keep academic content versions and approval transitions explicit, with immutable published-version references where required by agreed workflows.

• Separate transactional records from large AV binaries, indexed search representations and derived reporting projections.

• Record external provider references without assuming provider contracts or availability.

• Design identifiers, uniqueness, tenant boundaries and audit events to support authorization and traceability.

• Distinguish the lifetime student academic record obligation from unspecified retention periods for other business data.

• Document mobile offline data synchronization as an open design decision; do not invent unrestricted offline exam or grading workflows.

# 4. Enterprise logical data object catalogue

The entries below are candidate logical entities. Attributes are conceptual examples, not approved physical columns. The “RTM” column links each candidate to existing Day 2 requirements; scope status D means design proposal.

## A. Organization, identity and access

| Object ID | Candidate logical object | Illustrative attributes | Trace to Day 2 | Purpose / boundary |
| --- | --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 | University root and platform governance |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 | Exact organizational meaning and cardinality open |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 | Tenant or institution boundary to confirm |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 | Avoid storing passwords in LMS domain store |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 | Exactly six source roles; no seventh role assumed |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 | Actual permission catalogue pending approval |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 | Gateway and service authorization |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 | Multiple-role and cross-tenant rules unresolved |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 | Bulk import and administrative evidence |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 | Digi-Pharmed/PRTS OAuth 2.0 mapping |

## B. Academic taxonomy and learning content

| Object ID | Candidate logical object | Illustrative attributes | Trace to Day 2 | Purpose / boundary |
| --- | --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 | Academic hierarchy level 1 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 | Level 2; exact representation open |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 | Level 3 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 | Level 4 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 | Course builder; mapping to taxonomy pending |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 | Gating rule semantics pending |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 | Logical metadata; binaries external |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 | Draft→Review→Approved→Published |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 | Co-authoring; edit concurrency open |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 | Approval evidence; rules pending |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 | External meeting integration |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 | Conflict rules unresolved |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 | AV indexing and transcripts |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 | Search projection, not source of truth |

## C. Attendance, assessment, credentials

| Object ID | Candidate logical object | Illustrative attributes | Trace to Day 2 | Purpose / boundary |
| --- | --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 | Capture and absence reporting |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 | Link to shared notification service |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 | SME-reviewed bank |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 | Never publish without human SME validation |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 | Approval evidence |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 | Chapter-end formative assessment |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 | Grading and assessment evidence |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 | Auto/manual grading and audit |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 | Assignment lifecycle details open |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 | Submission and grading workflow |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 | Digital practical logbook |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 | Configurable and digitally signed |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 | Lifetime record obligation |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 | Branding, signature, QR, DigiLocker |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 | Public QR verification; privacy constraints |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 | DigiLocker delivery evidence |

## D. Analytics, communications and operations

| Object ID | Candidate logical object | Illustrative attributes | Trace to Day 2 | Purpose / boundary |
| --- | --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 | Role-specific dashboards and custom reports |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 | Derived metrics, lineage required |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 | Moderation policy not specified |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 | Layered audience scopes unresolved |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 | Messaging retention unresolved |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 | Scheduling overlap needs definition |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 | Admin-configurable templates |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 | Independent notification service |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 | Delivery analytics |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 | Sync and privacy rules pending |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 | Push, inbox and deep links |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 | Device-local design; offline rights open |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 | At least 5 years retained |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 | Validation and UAT traceability |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 | Failure/retry design pending |

# 5. Logical relationship map — conceptual, not approved ERD

| From | To | Proposed relation | Decision / ambiguity |
| --- | --- | --- | --- |
| University | SPC | Hierarchy / jurisdiction | University to SPC cardinality; may differ by governance |
| SPC | Institution | Oversight / organizational association | Confirm whether institution belongs to one or multiple SPCs |
| Institution | User membership | Scope assignment | One-to-many proposed; cross-institution affiliation open |
| User | Role assignment | Authorization membership | Multi-role allowed? not specified |
| Role | Permission | Many-to-many proposed | Approval of permission matrix pending |
| Programme | Year/Semester | Taxonomy level | Period reuse and naming rules pending |
| Year/Semester | Subject | Taxonomy level | Subject reuse across programmes pending |
| Subject | Topic | Taxonomy level | Topic reuse and content linkage pending |
| Course | Prerequisite | Gating relationship | Cycles, equivalent courses, waiver policy open |
| Content item | Content version | One-to-many proposed | Approved/published version immutability rules pending |
| Course | Live class session | Teaching delivery | Session ownership and re-scheduling policy open |
| Live class session | Recording / transcript | Media artifacts | Provider behavior and consent rules pending |
| Learner | Assessment attempt | Participation | Retake policy and grading release pending |
| Question draft | SME review decision | Approval chain | SME role assignment and evidence policy pending |
| Learner | Lifetime academic record | Academic history | Migration/transfer and correction policy pending |
| Academic record | Certificate | Credential issuance | Reissue/revocation policy not specified |
| Notification request | Delivery attempt | Delivery tracking | Retries, idempotency, deduplication pending |
| Any auditable action | Audit event | Security evidence | 5-year tamper-evident retention mandatory |

# 6. Domain boundaries and data ownership — proposed

| Logical domain | Authoritative records | Read models / external artifacts | RTM linkage |
| --- | --- | --- | --- |
| Identity / tenancy | Organizations, user memberships, role grants | Identity provider, OAuth subject mapping | IAM-001..020 |
| Academic / content | Taxonomy, courses, content versions, approvals | AV objects, e-library search index | ACD-001..023 |
| Live learning | Class scheduling and session references | Third-party session/recording objects | ACD-010..019 |
| Assessment / credentials | Question reviews, attempts, grades, academic records, certificates | PKI signature artifacts, DigiLocker receipts | ASM-001..023 |
| Engagement / reporting | Messages, announcements, notification requests, report definitions | Provider delivery receipts, analytics projections | COM-001..022 |
| Mobile | User state and sync metadata where approved | Device encrypted cache, platform keystore | MOB-001..028 |
| Audit / operations | Tamper-evident security audit, evidence catalogue | Logs, telemetry, VAPT reports | SEC-001..016, OPS-001..010 |

Architecture caution: logical domains do not imply one microservice or database per row. Final service boundaries and physical persistence topology require architecture approval.

# 7. Data classification, privacy and lifecycle controls

| Data class | Examples | Required / proposed control | Open decision |
| --- | --- | --- | --- |
| Identity & role data | User identity, memberships, auth links | RBAC, tenant scoping; MFA/2FA mandatory | PII classification, consent, retention, deprovisioning |
| Academic personal records | Attendance, grades, academic record | Lifetime academic record required | Corrections, portability, access after graduation |
| Credentials | Signed marksheets, certificates | PKI signatures, QR verification | Revocation, reissue, public exposure policy |
| Learning media | Course AV, recordings, transcripts | CDN; mobile DRM for specified AV | Recording consent, asset retention, ownership |
| Device-local content | Offline cache, notes, tokens | Keystore/Keychain, secure storage, pinning | Cache expiry, sync conflicts, wipe behavior |
| Audit | Admin, grade, certificate events | Tamper-evident, retained ≥5 years | Access controls, archival tiers, deletion after minimum |
| Analytics | MPR, dashboards, usage projections | Role-scoped reporting and India residency | Aggregation granularity, lineage, PII minimization |

Mandatory: data residency within India (SEC-015); tamper-evident audit logs retained at least five years (SEC-016); lifetime academic record per student (ASM-017). No blanket five-year retention for all records is implied.

# 8. Data flows and integration dependency map

| Flow | Source → destination | Existing scope | Design questions |
| --- | --- | --- | --- |
| Authentication | Web/mobile → identity layer → Digi-Pharmed/PRTS | IAM-009..015 | Sandbox, identifiers, token claims, outage behavior |
| Live learning | LMS schedule → third-party class provider → recording/transcript | ACD-010..019 | API limits, consent, recording ownership, callback guarantees |
| AV playback | Object storage / media service → CDN → web/mobile | NFR-004, MOB-014..019 | DRM licenses, media volumes, CDN India PoPs |
| AI questions | Course/question context → LLM API → human SME queue | ASM-005..007 | Data sharing, prompt audit, SME approval workflow |
| Certificates | Academic record → signing → QR verification / DigiLocker | ASM-015..023 | Signing authority, format, DigiLocker API access |
| Notifications | Domain event → notification service → email/SMS/WhatsApp/push | COM-014..021 | Provider onboarding, retries, delivery receipts |
| Reporting | Operational records → reporting projection → dashboards/MPR | COM-001..009, COM-022 | Freshness, dimensions, access scoping |
| Mobile offline | Server content → encrypted device cache → sync | MOB-026..028 | Offline eligibility, expiry, conflict resolution |

# 9. Physical persistence options — evaluation only

| Concern | Candidate technology (source recommended) | Decision rule |
| --- | --- | --- |
| Relational transactions | Managed PostgreSQL multi-AZ | Validate cardinality, consistency, partitioning, throughput with workload evidence |
| Caching | Redis cluster | Cache only derived/ephemeral data; define invalidation and authorization boundary |
| Full-text search | OpenSearch / Elasticsearch | Index titles, documents, transcripts; prevent tenant data leakage |
| Media / certificate binaries | S3-compatible object storage | Object lifecycle, encryption, signed access and India residency |
| Asynchronous delivery | Kafka or RabbitMQ | Choose after ordering, replay and delivery semantics clarified |
| Reporting | Shared metrics / warehouse layer | Source lineage and role-scoped query performance |

No final vendor choice, table schema, indexing strategy or partitioning policy is approved by this Day 3 document.

# 10. Capacity and performance modelling worksheet

| Metric | Source baseline | Unknown to confirm / acceptance evidence |
| --- | --- | --- |
| Concurrent users | ≥500,000 (NFR-001) | Active sessions vs concurrent requests; user mix; peak duration |
| Content throughput | High volume without degradation (NFR-002) | AV bitrates, sessions, object sizes, API TPS, p95/p99 |
| Uptime | ≥99.5% during O&M (NFR-003) | Measurement window, exclusions, service boundary |
| DR | Geo-redundant, RTO ≤4h, RPO ≤24h (NFR-005..007) | Primary/DR regions, failover triggers, proof |
| Data volumes | Not specified | Users by role, courses, content versions, attempts, log growth |
| Database workload | Not specified | Reads/writes by endpoint, hot partitions, contention |
| Search workload | Full-text titles/docs/transcripts (ACD-021..023) | Corpus size, index latency, search concurrency |
| Media workload | CDN AV, mobile DRM (NFR-004, MOB-014) | Peak streaming concurrency, DRM provider capacity |

A previously discussed 50 million transactions/day figure is a hypothetical sizing scenario, NOT a University requirement.

# 11. Clarification register — Day 3 proposals, not approvals

| Clarification ID | Decision required | Proposed owner | Trace |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | IAM-016 |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | IAM-001..008 |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | IAM-001..020 |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | IAM-016, ASM-017 |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | ACD-001..005 |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | ACD-006 |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | ACD-007..009 |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | ACD-010..019, ASM-001 |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | ASM-005..007 |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | ASM-008..013 |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | ASM-017 |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | ASM-018..023 |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | COM-001..009 |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | COM-014..021 |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | MOB-014..028 |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | NFR-001..002 |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | IAM-015, ACD-010, ASM-023, COM-018 |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | SEC-015..016, ASM-017 |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | §6 heading, §8.3 |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | §10 |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | IAM-016..017 |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | IAM-006..008, COM-001..005 |

All D3-CL items are OPEN. They are additional questions, not replacements for Day 2’s existing 16 clarification IDs. Deduplicate and cross-reference before issuing a consolidated University query list.

# 12. Data design quality gates and verification evidence

| Gate / test | Expected evidence | Status |
| --- | --- | --- |
| Traceability | Every candidate object links to RTM IDs; no unsupported new functionality | Draft |
| Organization model | Approved cardinality and user–role–tenant matrix | Blocked by clarifications |
| Logical ERD | Entities, relationships, optionality and constraints reviewed by SMEs | Draft |
| Privacy/security | Data classification, access and India residency reviewed | Pending |
| Audit | 5-year tamper-evident evidence design reviewed | Pending |
| Performance | 500k workload model and representative query/load proof plan | Pending |
| Integration | Provider ownership, contracts and data flows reviewed | Pending |
| Change control | Day 2 IDs preserved; D3 decisions signed before physical model | Pending |

# 13. Proposed Day 3 working-session agenda

| Session | Working objective | Output |
| --- | --- | --- |
| 1 — Baseline control | Verify original 152 atomic RTM entries and Day 2 clarification register | Signed comparison checklist |
| 2 — Identity / tenancy | Confirm University/SPC/Institution, six roles, membership and data boundaries | Candidate relationship matrix + open decisions |
| 3 — Academic / content | Walk taxonomy, course, versions, live classes, library | Logical object catalogue and ownership |
| 4 — Assessment / credentials | Walk questions, SME review, grades, academic records, certificates | Data lifecycle and evidence rules |
| 5 — Cross-cutting | Review notification, analytics, mobile offline, audit, residency | Data flows and risk log |
| 6 — Governance | Assign D3 clarifications, review impact, authorize Day 4 design activity | Meeting minutes; approval/no-go record |

# 14. Decision and approval record

| Decision ID | Decision statement | Status | Approver / date |
| --- | --- | --- | --- |
| D3-DEC-01 | Logical object catalogue accepted as working model | PROPOSED | Pending |
| D3-DEC-02 | Organization and role cardinalities confirmed | OPEN | Pending |
| D3-DEC-03 | Data ownership boundaries accepted | PROPOSED | Pending |
| D3-DEC-04 | Privacy, audit and India residency design constraints confirmed | OPEN | Pending |
| D3-DEC-05 | Proceed to detailed ERD / API contracts on Day 4 | NOT AUTHORIZED | Pending |

# 15. Day 3 exit assessment and next-day handoff

Day 3 output is a REVIEWABLE conceptual data baseline, not a final physical ERD. Until the organization cardinalities, role grants, academic hierarchy and critical lifecycle rules are clarified, schema design must remain provisional.

Day 4 proposed handoff: formal logical ERD with optionality and cardinality markers, first-pass API resource catalogue, data ownership matrix, and clarified open-question register. No implementation GO decision is implied.

# Appendix A — Source-to-design crosswalk

| University source | Day 2 RTM | Day 3 coverage |
| --- | --- | --- |
| §2, §8.1 | NFR-001..010 | Capacity, DR, workload and persistence constraints |
| §3, §8.1 | IAM-001..020 | Identity, organizations, roles, permissions, SSO |
| §4, §8.1 | ACD-001..023 | Academic taxonomy, content, sessions, library |
| §5, §8.1 | ASM-001..023 | Attendance, question bank, assessments, credentials |
| §6, §8.1 | COM-001..022 | Reports, engagement, notifications |
| §8–9 | MOB-001..028 | Web/mobile parity, media, offline, device security |
| §7, §9.6 | SEC-001..016 | Compliance, residency, audit |
| §8.3, §10 | OPS-001..010 | Operational and acceptance evidence |

# Appendix B — Explicit non-scope additions avoided

No payment gateway, settlement, tuition fees, RAG, AI tutor, extra seventh role, chargeback product feature, new learning analytics algorithm, fixed TPS target or data retention period beyond the University’s stated obligations has been introduced.

End of Day 3 draft — UNIVERSITY LMS. Human review required before any approval or build commitment.