# UNIVERSITY LMS

Day 4 — Logical ERD, Relational Contracts, Tenant Isolation & Data Integrity Design

Baseline v0.1  |  DRAFT — REVIEW REQUIRED  |  Delivery planning: 120 working days  |  Source: University master specification v1.0 + original Day 2 atomic RTM + Day 3 working catalogue

| Control | Rule |
| --- | --- |
| Scope integrity | No additional product capability is authorized. Every model choice is a proposal unless explicitly stated in the source. |
| Approval | No University sign-off or implementation authorization inferred; Day 3 gate D3-DEC-05 remains NOT AUTHORIZED. |
| Traceability | Keep Day 2 RTM IDs and Day 3 object IDs unchanged; preserve the 152-item baseline. |
| Names | Use UNIVERSITY LMS exclusively for this project. |
| Confidentiality | Store only in approved private repository; no secrets or live personal data in design examples. |

# 1. Day 4 objective and scope boundary

Turn the 55 candidate Day 3 logical objects into a reviewable relational design proposal: relationships, cardinalities, candidate identifiers, constraints, data boundaries, API/event contract inventory, access control, scale considerations and evidence required for approval. This is NOT a signed-off physical schema or permission to build.

In scope: six-role RBAC, University/SPC/Institution scoping, academic taxonomy and content lifecycle, attendance, assessment, AI-generated question SME review, certificates, communication, mobile persistence and audit.

In scope: identify unresolved semantics and block irreversible database decisions until University owners answer.

Out of scope: payment workflows, RAG/AI tutor, invented academic policies, extra roles, unapproved billing, and treating recommended vendor choices as mandatory.

# 2. Baseline reconciliation — no dropped requirements

| RTM family | ID coverage | Count | Day 4 treatment |
| --- | --- | --- | --- |
| NFR | NFR-001..010 | 10 | Data design / non-data contract / verification mapping |
| IAM | IAM-001..020 | 20 | Data design / non-data contract / verification mapping |
| ACD | ACD-001..023 | 23 | Data design / non-data contract / verification mapping |
| ASM | ASM-001..023 | 23 | Data design / non-data contract / verification mapping |
| COM | COM-001..022 | 22 | Data design / non-data contract / verification mapping |
| MOB | MOB-001..028 | 28 | Data design / non-data contract / verification mapping |
| SEC | SEC-001..016 | 16 | Data design / non-data contract / verification mapping |
| OPS | OPS-001..010 | 10 | Data design / non-data contract / verification mapping |
| TOTAL | Eight source families | 152 | 152 atomic Day 2 entries |

Requirement IDs are a traceability baseline, not a claim that every requirement requires its own database table. Non-data capabilities (e.g., 500k load test, VAPT, CDN, DR) are represented by architecture and acceptance evidence.

# 3. Domain context and conceptual ERD

Proposed relationship map (subject to D3-CL-01..22):

University —[jurisdiction relationship, cardinality TBD]→ SPC —[oversight relationship, cardinality TBD]→ Institution

User identity —[0..n memberships, policy TBD]→ Institution / SPC / University; Membership —[role assignment]→ one of six approved roles; Role —[m:n]→ Permission

Programme → Year/Semester → Subject → Topic; Course → academic taxonomy link (mapping TBD); Course → prerequisite edges

Course → Content item → Content version → approval events; Course → Live class → recording / transcript; Live class → attendance

Question item / AI draft → SME review decision; Assessment → attempts → grade events; Learner → academic record → marksheet / certificate → public verification / DigiLocker receipt

Notification request → delivery attempts; every sensitive change → tamper-evident audit event

# 4. Complete Day 3 object catalogue carried forward

All 55 original Day 3 candidate object IDs are reproduced below. Names and illustrative attributes remain proposals; no physical tables are approved.

## A. Organization, identity and access

| Object ID | Candidate object | Illustrative fields | RTM trace |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

## B. Academic taxonomy, content and live classes

| Object ID | Candidate object | Illustrative fields | RTM trace |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

## C. Assessment, attendance and credentials

| Object ID | Candidate object | Illustrative fields | RTM trace |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

## D. Reporting, communications, mobile and operations

| Object ID | Candidate object | Illustrative fields | RTM trace |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 5. Proposed entity keys and relational integrity

Use opaque immutable identifiers (UUID/ULID or equivalent) as candidates; decide exact key generation, tenant keys and DB-specific types after workload/hosting evaluation. Natural numbers, identity-provider subject IDs and certificate numbers require explicit uniqueness scope.

| Entity / group | Candidate key / uniqueness | Proposed integrity rule | Blocking decision |
| --- | --- | --- | --- |
| University, SPC, Institution | Stable surrogate ID; business codes unique within approved scope | No implicit cascade delete across organizational boundaries | D3-CL-01 |
| User identity, SSO link | user_id; provider + external_subject unique per policy | No LMS password copy; subject mapping controlled | D3-CL-02/03 |
| Role, Permission, Grant | role_code unique; role_id+permission_id+scope | Exactly six source roles; least privilege; gateway + service enforcement | D3-CL-03/22 |
| Membership / assignment | membership_id; scoped active membership uniqueness TBD | Temporal validity, audit all role changes | D3-CL-02/04 |
| Academic hierarchy | ID each level; parent foreign keys when hierarchy confirmed | Prevent orphan nodes; reuse rules unresolved | D3-CL-05 |
| Course prerequisite | course_id + prerequisite_course_id | No self-edge; detect cycles before commit | D3-CL-06 |
| Content / version | content_id + version_no | State transitions audited; published version immutable policy TBD | D3-CL-07 |
| Session / schedule | session_id; provider event key where applicable | Scheduling conflict criteria require owner definition | D3-CL-08 |
| AI draft / SME decision | draft_id; review_decision_id | No question-bank promotion before recorded SME approval | D3-CL-09 |
| Assessment / attempt / grade | assessment_id, attempt_id, grade_event_id | Attempts and corrections traceable; retake rules TBD | D3-CL-10 |
| Academic record / marksheet | learner_ref + record identity; marksheet_id | Lifetime record; corrections preserve evidence | D3-CL-11 |
| Certificate / QR token | certificate_id; certificate_number unique | Registrar signature verification; public QR discloses approved fields only | D3-CL-12 |
| Notification / attempt | request_id; attempt_id; dedupe key proposed | Idempotency and retries TBD; provider receipts preserved | D3-CL-14 |
| Audit event | event_id; integrity linkage | Append-only / tamper-evident; retention ≥5 years | D3-CL-18 |

# 6. Data ownership, service boundaries and transactions

| Logical owner (proposed) | Write authority | Cross-domain read / integration | Control |
| --- | --- | --- | --- |
| Identity / tenant | Identity, organization and membership domain | Other services consume scoped authorization context | Never trust tenant ID supplied solely by client |
| Academic | Academic service | Content, scheduling, assessment use versioned references | Academic ownership/transfer TBD |
| Content and media | Content metadata service; object storage for binary | Search is derived index, not authoritative | Approved publish state gates discoverability |
| Live classes | Scheduling/integration service | Attendance + recording metadata via provider callbacks | Verify provider webhook signatures and replay |
| Assessment and records | Assessment/credential services | Reports consume authorized projections | Grade/certificate changes require audit |
| Communications | Notification service | Event-driven requests from documented domains | Provider retry + consent policy TBD |
| Analytics | Derived reporting projections | No unauthorized cross-tenant aggregates | Metrics lineage and freshness TBD |
| Security / operations | Central audit/evidence systems | Restricted compliance access | India residency, integrity, retention |

Transaction boundary proposal: use local ACID transactions for each authoritative domain; use idempotent asynchronous integration with durable retry and failure visibility for cross-domain actions. Distributed saga choreography/orchestration is a design option, not a source mandate.

# 7. Tenant isolation and six-role authorization matrix — provisional

| Role | Source-described boundary | Candidate authorization enforcement | Unresolved |
| --- | --- | --- | --- |
| University Super Admin | University-wide configuration and oversight | University-scoped administrative policies + audit | Exact cross-institution data permissions |
| SPC Admin | State/SPC jurisdiction oversight | Jurisdiction-scoped claims resolved server-side | Institution-to-SPC cardinality |
| Institution Admin | Institution administration | Institution-scoped row and API filters | Cross-institution affiliation |
| Faculty / Educator | Assigned teaching/content responsibilities | Course assignment and institution context | Co-author/reviewer grants |
| Student / Learner | Own enrolled learning and credentials | Subject identity + enrolment scope | Transfers, record visibility |
| Registered Pharmacist | Relevant learning and certification | Explicit permission catalogue; default deny | Scope/dashboard entitlements |

Authorization proposal: policy decision enforced at API gateway AND service level; repository queries must use verified tenant/subject context. PostgreSQL Row-Level Security may provide defense-in-depth after connection pooling, role model and operational trade-offs are validated. Do not rely on RLS alone.

# 8. Workflow invariants and state machines

| Workflow | Allowed source-defined states / rule | Candidate invariant | Clarification |
| --- | --- | --- | --- |
| Content editorial | Draft → Review → Approved → Published | Do not expose unpublished version as published; audit every transition | Rollback and authority |
| AI-assisted questions | AI draft → human SME validation (mandatory) | No generated question enters approved bank without SME decision | Reviewer identity and re-review |
| Grades | Auto + manual grading supported | Preserve who/what/when for grade corrections | Regrade and publication |
| Certificate | Registrar-signed; unique number; QR public verification; DigiLocker | Signature verification + uniqueness + privacy-safe public endpoint | Revocation / reissue |
| Notifications | Multi-channel independent microservice | Track provider delivery outcomes; idempotent request processing proposed | Retries, preference priority |
| Academic records | Lifetime per learner | Never hard-delete authoritative record absent approved retention/legal policy | Correction and migration |

# 9. API contracts and event inventory — proposal only

| Contract area | Candidate interface / event (illustrative) | Source linkage | Security / acceptance |
| --- | --- | --- | --- |
| Tenant and IAM | Resolve scoped user permissions; provision users; bulk import | IAM-007..020 | 2FA/MFA/SSO; audit; deny cross-tenant access |
| Taxonomy | Read/manage Programme, Period, Subject, Topic | ACD-001..004 | Scope and parent integrity |
| Course / content | Manage course, prerequisite, version; approve/publish | ACD-005..009 | State and approval checks |
| Live class | Schedule session; receive provider recording/transcript metadata | ACD-010..019 | Signed callbacks; idempotency |
| Library search | Query indexed titles, documents, transcripts | ACD-020..023 | Permission-aware search |
| Assessment | Create assessment, submit attempt, record grade | ASM-005..013 | SME approval and grading audit |
| Attendance | Record attendance; trigger absence reporting | ASM-001..004 | Source and deduplication TBD |
| Credentials | Issue marksheet/certificate; verify QR; DigiLocker push | ASM-015..023 | Digital signature, privacy, audit |
| Communications | Request notification; receive provider delivery status | COM-010..021 | Channel policy and delivery evidence |
| Analytics | Export MPR; report definitions and metrics | COM-001..009,022 | Tenant-scoped aggregates |
| Mobile sync | Bookmark, note, playback position, offline manifest | MOB-015..026 | Encrypted storage, sync policy TBD |
| Audit and evidence | Append immutable audit / test evidence references | SEC-005..016, OPS-005..010 | 5-year integrity; traceability |

Endpoint names, payload schemas, message names, retries and versioning are not finalized. Day 5 may define OpenAPI/AsyncAPI drafts only after business object and ownership approval.

# 10. Data classification, security and lifecycle

| Class | Examples | Mandatory source rule | Design review evidence |
| --- | --- | --- | --- |
| Identity / access | SSO identifiers, membership, role grants | 2FA/MFA, RBAC, India residency | Threat model, access tests, logging redaction |
| Student / academic | Attempts, marks, lifetime records | Lifetime academic record | Correction, retention and access decision |
| Certificates | Registrar signatures, certificate numbers, QR | Signed marksheets/certificates, DigiLocker | PKI provider and verification tests |
| Content / media | AV, transcripts, versioned course assets | CDN, DRM mobile, India residency | Object ACL, DRM entitlement, signed URL policy |
| Audit / compliance | Admin, grading, certificate events | Tamper-evident audit ≥5 years | Immutability, retention, restore tests |
| Mobile device | Cached media, token references, notes | Keystore/Keychain, pinning, root detection | OWASP MASVS and device tests |

# 11. Capacity, partitioning and performance acceptance

The source requires at least 500,000 concurrent users, ≥99.5% uptime during O&M, India-wide CDN distribution, geo-redundant DR (RTO ≤4h, RPO ≤24h). It does not define DB QPS, read/write ratio, payload distribution, latency SLO, storage volume or peak burst profile.

| Model input | Source / proposed | Status / evidence |
| --- | --- | --- |
| 500,000 concurrent users | Source mandatory NFR-001 | Define active/session mix and workload before sizing |
| API throughput / latency | Not specified | University-approved p50/p95/p99, TPS and error budget needed |
| Academic record volume | Not specified | Students, courses, years, attempts, certificates and retention growth needed |
| Media delivery | CDN-backed AV mandatory | Estimate bandwidth, DRM concurrency, provider contracts |
| Database sharding/partitioning | Engineering option | Only after cardinality + query plan + load evidence |
| Indexes | Engineering proposal | Start with verified tenant/parent/foreign-key access patterns; EXPLAIN ANALYZE |
| Caching | Source recommended Redis | Define invalidation, sensitive-data boundaries, cache failure |
| DR | RTO ≤4h; RPO ≤24h | Timed restore/failover + integrity verification |
| Audit | Tamper-evident ≥5 years | Retention/cost/restore evidence |

# 12. Verification and design test matrix

| Test ID | Test / evidence | RTM link | Gate |
| --- | --- | --- | --- |
| D4-T01 | Reject cross-institution data reads and writes | IAM-008,016,017 | Before schema approval |
| D4-T02 | Exercise each of six role authorization boundaries | IAM-001..020 | Before schema approval |
| D4-T03 | Reject prerequisite cycles and invalid hierarchy links | ACD-001..006 | Before implementation |
| D4-T04 | Reject invalid content approval transitions | ACD-007..009 | Before implementation |
| D4-T05 | Prove AI-generated item cannot publish without SME review | ASM-005..007 | Before implementation |
| D4-T06 | Audit grading changes and certificate issuance | SEC-005..007 | Before UAT |
| D4-T07 | Validate QR privacy and Registrar signature | ASM-015..023 | Before UAT |
| D4-T08 | Verify notification dedupe, provider failure and receipts | COM-014..021 | Before integration signoff |
| D4-T09 | Load and query-plan baseline for representative workloads | NFR-001..002, OPS-006 | During Prove; repeat at Scale |
| D4-T10 | Validate India residency, retention, tamper evidence | SEC-015..016 | Before security signoff |
| D4-T11 | Verify DR recovery RTO/RPO | NFR-005..007, OPS-007 | Before release |
| D4-T12 | Reconcile all 152 RTM IDs to design/test or N/A justification | All Day 2 families | Day 4 exit |

# 13. Open decisions — carry forward without silently closing

| Day 3 clarification ID | Decision required (unchanged) | Proposed owner | Day 4 status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 14. Day 4 decision register

| Decision ID | Decision / design question | Status | Approval required |
| --- | --- | --- | --- |
| D4-DEC-01 | 55-object candidate catalogue is complete and aligned to Day 3 | PROPOSED | Architecture + University SMEs |
| D4-DEC-02 | Tenant hierarchy and membership cardinalities | OPEN | University IAM/organization owner |
| D4-DEC-03 | Canonical identity, key and tenant strategy | OPEN | Architecture / security |
| D4-DEC-04 | Academic hierarchy and course linking | OPEN | Academic SME |
| D4-DEC-05 | Content and SME approval invariants | OPEN | Content / assessment SME |
| D4-DEC-06 | Academic record and certificate correction/reissue | OPEN | Registrar |
| D4-DEC-07 | Data ownership and cross-service contracts | PROPOSED | Architecture board |
| D4-DEC-08 | PostgreSQL physical schema and migrations | NOT AUTHORIZED | Architecture + data owner |
| D4-DEC-09 | 120-working-day baseline aligned to contract | OPEN | University sponsor / PMO |

# 15. Day 4 exit gate and Day 5 handoff

Required before Day 4 approval: resolve critical D3-CL-01, 02, 03, 04, 05, 07, 09, 11, 12, 16, 18, 21, 22, or record explicit authorized assumptions and risks.

Reconcile every one of the 55 candidate objects and 152 Day 2 atomic RTM entries; capture any omissions or non-data mapping.

Approve logical entity cardinalities, cross-tenant authorization policy, identity mapping, academic record ownership and credential issuance semantics.

Complete draft ERD review with University academic, registrar, IAM, security and integration representatives; capture dated sign-offs.

After gate approval only: Day 5 can draft physical PostgreSQL schema, constraints, migration sequence, API/event contract detail and workload-specific indexes.

# 16. Approval record

| Role | Approver | Decision | Date / evidence |
| --- | --- | --- | --- |
| University business sponsor | Pending | NOT APPROVED | Pending |
| University academic SME | Pending | NOT APPROVED | Pending |
| Registrar | Pending | NOT APPROVED | Pending |
| University security/IAM owner | Pending | NOT APPROVED | Pending |
| Solution architect | Pending | NOT APPROVED | Pending |
| Data architect / DBA | Pending | NOT APPROVED | Pending |
| Delivery / PMO | Pending | NOT APPROVED | Pending |

Document status: DRAFT v0.1. No code, schema, third-party contract or business policy is approved by this document.