# UNIVERSITY LMS

DAY 5 — PHYSICAL POSTGRESQL SCHEMA, INDEXING, MIGRATION & DATA VALIDATION PLAN

Draft v0.1 | Review Required | 120-working-day delivery planning baseline | No implementation authorization

| Document control | Value |
| --- | --- |
| Day | 05 — Discover/Design overlap; proposed physical model |
| Inputs | Day 2 original 152-atomic-requirement RTM; Day 3 55-object catalogue; Day 4 logical ERD and integrity design; University master requirements §§2–10 |
| Status | DRAFT — NOT APPROVED; all physical design is candidate implementation, not a University-mandated technology |
| Change control | Preserve prior baselines; approval and evidence required before migration to controlled environments |
| Naming | UNIVERSITY LMS only in newly authored artifact identifiers and document text |

# 1. Objective, exclusions and acceptance boundaries

Translate the Day 4 candidate logical model into a reviewable PostgreSQL physical schema strategy, while keeping unresolved organizational, identity, record-retention and workflow decisions explicitly open. This is a design specification, not a claim that schema migrations or load tests have been executed.

In scope today: candidate tables, columns and types; PK/FK/UNIQUE/CHECK controls; tenancy; indexing; partition evaluation; migration sequencing; backup/DR alignment; data-security controls; sample SQL; test design and decision register.

Not in scope today: deploying a production database, asserting an approved ERD, finalizing unconfirmed cardinalities, adding payment flows, adding RAG/AI tutor capabilities, or declaring 500,000-user performance validated.

PostgreSQL is a recommended implementation direction from the source, not an irrevocable University selection. Database version, managed service, region, HA topology and extensions remain architecture decisions.

# 2. Requirements coverage and physical design traceability

| Family | Range | Count | Day 5 treatment |
| --- | --- | --- | --- |
| NFR | NFR-001..010 | 10 | Sizing, latency tests, availability/DR evidence |
| IAM | IAM-001..020 | 20 | Identity, tenant and role constraints |
| ACD | ACD-001..023 | 23 | Taxonomy, course, content, scheduling, search references |
| ASM | ASM-001..023 | 23 | Attendance, questions, grading, academic record, signatures |
| COM | COM-001..022 | 22 | Dashboards, communications, notifications, analytics |
| MOB | MOB-001..028 | 28 | Mobile sessions, bookmarks, offline boundaries |
| SEC | SEC-001..016 | 16 | Auditing, retention, encryption and residency |
| OPS | OPS-001..010 | 10 | Migrations, backup, monitoring, verification |

Completeness check: 10 + 20 + 23 + 23 + 22 + 28 + 16 + 10 = 152. Requirement IDs remain unchanged. An object-to-RTM mapping is carried forward below, not replaced by a summary.

# 3. Full 55-object Day 3/Day 4 catalogue — physical disposition

Catalogue records carried forward: 55. Each is a candidate logical object; one logical object does not necessarily imply exactly one physical SQL table.

## Organization, identity & access

| Object ID | Candidate logical object | Illustrative attributes (from Day 4) | RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

## Academic content & delivery

| Object ID | Candidate logical object | Illustrative attributes (from Day 4) | RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

## Assessment, attendance & credentials

| Object ID | Candidate logical object | Illustrative attributes (from Day 4) | RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

## Reporting, communication, mobile & operations

| Object ID | Candidate logical object | Illustrative attributes (from Day 4) | RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 4. Physical modelling standards — proposals awaiting approval

| Topic | Candidate rule | Verification / open decision |
| --- | --- | --- |
| Primary keys | UUID or BIGINT per domain; never expose sequential internal identifiers as authorization proof | Benchmark insertion/index/storage; approve ID strategy |
| Time | TIMESTAMPTZ UTC for instants; DATE for academic dates; separate timezone for scheduled local display | Timezone, DST and conflict tests |
| Naming | snake_case, plural table names, *_id foreign keys, explicit schema ownership | Review naming catalogue and conventions |
| Tenant scoping | Tenant context on institution-owned rows; explicit FK and service-level policy; evaluate PostgreSQL RLS | Confirm organization cardinality and cross-tenant exceptions |
| Soft deletion | Only where justified by retention/legal rules; never silently delete academic records | Retention and restore tests |
| Audit | Append-only/tamper-evident audit design with ≥5-year retention and independently verified integrity | University audit and security sign-off |
| Media | Relational metadata and immutable storage references; AV bytes in approved object storage/CDN | Data classification and signed URL tests |
| Search | Transactional source of truth in SQL; external search projection if selected | Index synchronization and replay test |
| Constraints | Use NOT NULL, CHECK, UNIQUE, FK where validated by approved workflow | Test failure and concurrency behavior |
| Migrations | Versioned, reviewed, forward-only migration discipline with safe rollback/roll-forward plan | Dry-run and restoration evidence |

# 5. Candidate relational schema and constraints

| Domain | Proposed tables / grouping | Integrity and isolation design | Blocking input |
| --- | --- | --- | --- |
| Organization | universities, spc_jurisdictions, institutions, organization_links | Stable identifiers, parent-child FKs; no forced single parent until confirmed | D3-CL-01 |
| Identity | users, roles, permissions, role_permissions, user_role_assignments, identity_provider_links | Scoped assignments; unique active assignments; role/tenant access tests | D3-CL-02, D3-CL-03 |
| Academic taxonomy | programmes, academic_periods, subjects, topics, course_offerings, prerequisites | Hierarchy references; cycle detection in application/transaction; scoped uniqueness | Academic relationship and reuse rules |
| Content | course_content, content_versions, review_actions, media_assets | Immutable published version history; state transition checks and approvals | Approval workflow and author rights |
| Live delivery | live_sessions, session_participants, recordings, transcripts | No invalid session ownership; scheduling conflict tests; provider reference uniqueness | Scheduling conflict semantics |
| Assessment | question_bank_items, question_reviews, assessments, attempts, responses, grades | SME review before publish; grading audit; attempt idempotency | Retake/grading policies |
| Attendance | attendance_sessions, attendance_records, absence_alerts | Unique attendance event per approved grain; avoid duplicate alerts | Attendance policy and exception handling |
| Credentials | academic_records, marksheets, certificates, certificate_verifications | Unique certificate number; signing metadata; revocation rules only after approval | Lifetime retention and certificate corrections |
| Communications | forums, posts, messages, announcements, notifications, notification_deliveries | Tenant scoped readership; idempotent delivery records | Recipient and retention policy |
| Mobile | device_sessions, bookmarks, notes, offline_sync_metadata | Token metadata only; secure token secrets stay in platform keystore/keychain | Offline conflict and device limits |
| Operations | audit_events, outbox_events, integration_attempts, schema_migrations | Append-only audit; transactional outbox candidate; failure/replay evidence | Integration contracts and logging policy |

These groupings illustrate possible persistence boundaries; they are not a replacement for the 55-object logical catalogue. Physical table count may differ after normalization and approval.

# 6. Example SQL — illustrative only, not an approved migration

-- ILLUSTRATIVE ONLY. Do not execute without University-approved schema and IAM rules.

CREATE TABLE universities (

university_id UUID PRIMARY KEY,

display_name TEXT NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE TABLE institutions (

institution_id UUID PRIMARY KEY,

university_id UUID NOT NULL REFERENCES universities(university_id),

display_name TEXT NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE INDEX idx_institutions_university_id

ON institutions(university_id);

-- SPC-to-institution relationships intentionally NOT fixed until D3-CL-01 closes.

CREATE TABLE certificate_registry (

certificate_id UUID PRIMARY KEY,

institution_id UUID NOT NULL REFERENCES institutions(institution_id),

certificate_number TEXT NOT NULL UNIQUE,

issued_at TIMESTAMPTZ,

signature_reference TEXT,

CHECK (certificate_number <> '')

);

-- Digital signing, QR verification, revocation and lifetime records

-- require approved workflows and security design beyond this illustration.

# 7. Indexing and query workload register

| Query / access path | Candidate index | Risk / evidence |
| --- | --- | --- |
| Institution-scoped user lookup | (institution_id, user_id) where approved model supports | Measure selectivity; avoid leaking users across tenants |
| Course taxonomy navigation | (programme_id, period_id), subject/topic FK indexes | Confirm hierarchy and filter paths |
| Published content retrieval | (course_id, status, published_at DESC) | Partial index only after state semantics confirmed |
| Class calendar conflict | (institution_id, starts_at, ends_at) candidate | Overlap/exclusion strategy subject to recurrence/timezone rules |
| Student academic history | (student_id, event_date DESC) | Lifetime data growth and retrieval SLA |
| Certificate public verification | UNIQUE (certificate_number) | No PII in public response; abuse/rate-limit tests |
| Audit investigation | (tenant_id, occurred_at DESC) and integrity anchor | Retention partitions and evidence |
| Notification delivery tracking | (notification_id, provider_status, created_at) | Large write volume; index budget |
| Assessment attempt retrieval | (assessment_id, student_id, started_at) | Uniqueness policy and retakes pending |

Every proposed index must be justified with an approved query, representative data distribution, EXPLAIN (ANALYZE, BUFFERS), write-amplification measurement and regression test. Do not infer throughput or storage sizes from the 500,000 concurrency target alone.

# 8. Partitioning, storage growth and data lifecycle

| Dataset | Candidate partition approach | Decision gate |
| --- | --- | --- |
| Audit events | Monthly range partitions on occurred_at if data volume justifies | 5-year minimum tamper-evident retention; legal hold and integrity anchors |
| Notification delivery events | Time partition if ingestion volume supports it | Volume, retention and access pattern confirmation |
| Attendance and attempts | Start unpartitioned; evaluate range/hash with benchmark | Cardinality and peak workload evidence |
| Academic records | Preserve lifetime record; avoid automatic TTL | Definition of lifetime and archival/restore SLA |
| Media/transcripts | Object storage + metadata; retention by policy | DRM, deletion, access and residency policy |
| Search indexes | Rebuildable projection from approved source of truth | Index lag and reconciliation targets |

# 9. Migration and release strategy

Baseline migration: create extensions/schemas/roles only after explicit approval; apply tables in FK dependency order; seed fixed roles and reference data from approved catalogue.

Expand–migrate–contract: additive nullable columns and compatible APIs first; backfill in controlled batches; validate; then tighten constraints in a later approved release.

Index safely: evaluate CREATE INDEX CONCURRENTLY for large live tables; account for its transaction limitations and failed-index cleanup.

Rollback policy: distinguish application rollback from destructive schema rollback; use restore/PITR and compensating migrations where needed; never assume automatic down-migrations are safe.

Environment controls: disposable dev/stage rehearsal, production change ticket, immutable migration checksums, DB access least privilege, approval and evidence capture.

Backup rehearsal: verify point-in-time recovery, cross-region data availability and restoration within RTO ≤4 hours/RPO ≤24 hours; do not claim achieved until tested.

# 10. Security, privacy and tenant isolation

Validate every tenant-scoped query at the API/service boundary and, if selected, PostgreSQL row-level security; test both positive and negative cross-tenant access.

Encrypt data in transit and at rest with managed keys; separate database credentials from application source and logs; rotate secrets under approved policy.

Keep OTP, biometric templates and raw payment credentials out of the application database unless a documented requirement explicitly demands them; mobile secrets belong in OS secure stores.

Ensure public QR certificate verification discloses only approved fields; log verification without exposing unnecessary personal data.

Maintain immutable/tamper-evident administrative, grading and issuance audit evidence for at least five years; retention and purge exceptions need written approval.

Confirm Indian data residency across database, replicas, backups, observability and third-party integrations.

# 11. Performance and 500,000-concurrent-user evidence plan

| Evidence item | Method | Status |
| --- | --- | --- |
| Concurrency definition | Agree active sessions vs simultaneous requests, TPS, read/write mix, peak duration | OPEN |
| Data volumes | University-provided counts for learners, institutions, courses, media, audit and history | OPEN |
| Baseline SQL | Benchmark 10–20 highest-volume queries on representative anonymized datasets | NOT RUN |
| Connection limits | Pool sizing, backpressure, rate limiting, failover and saturation tests | NOT RUN |
| Write hotspots | Simulate attendance bursts, attempts, notification fan-out and audit writes | NOT RUN |
| Recovery | Restore and failover exercises with timed RTO/RPO evidence | NOT RUN |
| Capacity decision | Approve vertical/horizontal partition and caching based on measured bottlenecks | PENDING |

# 12. Verification matrix — Day 5 acceptance scenarios

| Test ID | Proposed test / evidence | RTM linkage |
| --- | --- | --- |
| D5-T01 | Duplicate role assignment cannot bypass scoped authorization | IAM-008, IAM-016 |
| D5-T02 | Cross-tenant institution/user query returns no unauthorized data | IAM-008, IAM-017 |
| D5-T03 | Invalid academic taxonomy FK is rejected | ACD-001..004 |
| D5-T04 | Published content history cannot be overwritten silently | ACD-008..009 |
| D5-T05 | Scheduling collision is detected per approved definition | ACD-018..019 |
| D5-T06 | Unreviewed AI-generated question cannot be published | ASM-006..007 |
| D5-T07 | Duplicate attendance alerts are idempotently handled | ASM-001..004 |
| D5-T08 | Certificate number is unique and public response is privacy-safe | ASM-018..023 |
| D5-T09 | Audit events retain integrity and meet ≥5-year rule | SEC-005..007, SEC-016 |
| D5-T10 | Backup restore meets agreed RTO/RPO | NFR-005..007, OPS-007 |
| D5-T11 | Migration can rehearse without destructive data loss | OPS-002..003 |
| D5-T12 | Indexes are justified by query plan and regression benchmark | NFR-001..002 |
| D5-T13 | Mobile session and offline metadata follow access policy | MOB-026..028 |
| D5-T14 | Notification delivery tracking is replay-safe | COM-014..021 |

# 13. Carry-forward of all Day 3 clarification questions

| Clarification ID | Decision required — unchanged from Day 4 | Owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 14. Day 5-specific decisions — proposed, not approvals

| Decision ID | Question / decision | State |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 15. Day 5 exit gate and Day 6 handoff

GATE: Day 5 remains NOT APPROVED until required University clarifications are closed, logical-to-physical traceability is reviewed, migration plan is rehearsed, and designated owners approve tenant/security/data lifecycle rules.

Required evidence: reviewed physical data dictionary, ERD revision, migration ordering, SQL lint results, query workload model, privacy and security review, DR plan and decision log.

Day 6 proposed focus: API contract design, service boundary validation and transactional workflow mapping, dependent on open design decisions. No automatic implementation authorization.

# 16. Approval record

| Role | Decision | Date / evidence |
| --- | --- | --- |
| University Product / Business Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Data Architect / DBA | PENDING | — |
| Security / Privacy Owner | PENDING | — |
| QA / Performance Lead | PENDING | — |
| Delivery Manager | PENDING | — |