# UNIVERSITY LMS

DAY 6 — API CONTRACTS, SERVICE BOUNDARIES & TRANSACTIONAL WORKFLOW DESIGN

Draft v0.1  |  Working Day 06 / 120  |  Review Required  |  Not Approved for Implementation

| Control | Value |
| --- | --- |
| Authoritative inputs | University technical requirements §§2–10; original Day 2 atomic RTM (152 IDs); Day 3 logical catalogue (55 objects); Day 4 ERD; Day 5 physical schema plan |
| Scope rule | Preserve all source requirements; separate source-mandated functions from proposed interface design and unresolved questions |
| Change rule | No new functional requirements, no silent closure of Day 3 clarifications, no unapproved technology decisions |
| Day 6 outcome | Reviewable service ownership, API inventory, event/transaction semantics, error/security patterns, testing and approval gate |

# 1. Objective and explicit boundaries

Define an implementation-neutral, contract-first design for the University LMS, using proposed REST APIs, asynchronous events and workflow invariants to connect the existing six-role, academic, content, assessment, credential, notification, reporting and mobile requirements. Endpoint paths below are examples, not commitments or claims of source wording.

Six source roles only: University Super Admin; SPC Admin; Institution Admin; Faculty/Educator; Student/Learner; Registered Pharmacist. No additional role introduced.

500,000 concurrent users is a required capacity target; API TPS, burst mix, p95/p99 latency and data volumes remain unapproved and unmeasured.

University-prescribed third-party integrations include Digi-Pharmed/PRTS OAuth2 SSO, DigiLocker, live classes and notification channels. Integration specifics and credentials require owners.

Payments are not given a defined workflow in the source; no payment APIs, ledgers or checkout flows are created. AI question generation requires human SME review; no RAG scope.

Day 6 does not implement APIs, choose a final microservice count, approve data access or certify availability/security.

# 2. Day 2 requirement baseline — no omissions

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

Arithmetic: 10 + 20 + 23 + 23 + 22 + 28 + 16 + 10 = 152. IDs are unchanged. Detailed row-by-row source wording remains in the authoritative Day 2 RTM; this document does not substitute a reconstructed RTM.

# 3. Candidate bounded contexts and system ownership

| Context / proposed owner | Authoritative data / responsibility | Inbound / outbound dependency | Source link |
| --- | --- | --- | --- |
| Identity & authorization | Identity links, scoped assignments, login policy; external IdP tokens | SSO provider, six-role access checks, audit | IAM, SEC, MOB |
| Organization & academics | University/SPC/institution hierarchy; programme→period→subject→topic | Identity, content, reporting | IAM, ACD |
| Course & publishing | Course builder, prerequisites, versioned Draft→Review→Approved→Published | Media, search projection, audit | ACD |
| Live delivery & media | Session schedules, provider links, recordings, transcripts, DRM metadata | External conferencing, object storage/CDN, search | ACD, MOB |
| Assessment & attendance | Questions, mandatory SME review, attempts, attendance, grades | Academic taxonomy, credentials, notification | ASM |
| Academic records & credentials | Lifetime records, signed marksheets, numbered QR certificates | Registrar signing, DigiLocker, audit | ASM, SEC |
| Communication & notifications | Forum/message/announcement and independent notification dispatch | Email/SMS/WhatsApp Business/push providers | COM, MOB |
| Search & reporting | E-library title/document/transcript search; MPR and custom reports | Projections from domain owners; avoid write authority | ACD, COM |
| Platform & operations | Audit, telemetry, backups, DR, policy enforcement | All contexts, security operations | NFR, SEC, OPS |

These are logical ownership boundaries, not an approved number of deployable microservices. The University describes an independent notification microservice; other boundaries can be consolidated or separated after latency, team and transaction reviews.

# 4. Contract standards and governance

| Contract concern | Candidate convention | Acceptance evidence |
| --- | --- | --- |
| API versioning | /api/v1/... with explicit compatibility and deprecation policy | OpenAPI 3.x diff + consumer contract tests |
| Identity | OIDC/OAuth2 bearer tokens as approved; validate issuer/audience/expiry | Positive/negative token test; SSO sandbox |
| Authorization | Enforce role, tenant, resource ownership, action at every request; deny by default | Six-role authorization matrix, cross-tenant negative tests |
| Request integrity | Schema validation, max payload, allowlisted fields, sanitized errors | OpenAPI validation and fuzz tests |
| Idempotency | Idempotency-Key on retryable state-changing commands when appropriate | Duplicate request produces one business outcome |
| Concurrency | Optimistic version/ETag or transactional locking where state-sensitive | Simultaneous update tests |
| Pagination | Cursor-based where volumes justify; bounded page sizes | Large dataset benchmark and stable sort tests |
| Observability | Trace/correlation ID propagated to async events; no secrets/PII in logs | Trace through API, outbox, consumer |
| Time and locale | UTC timestamps plus explicit academic timezone context | DST, scheduling and mobile tests |
| Error semantics | Stable error code, message, correlation ID; avoid leaking tenant existence | 4xx/5xx matrix and threat model |
| Documentation | OpenAPI + AsyncAPI candidates; ADR, owner, schema change log | Contract review and approved PR |
| Media | Upload via approved signed object-storage access, not raw AV through API | Authorization, malware scan and CDN tests |

# 5. Candidate REST API inventory (illustrative)

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

No payment endpoint has been included. Specific paths and method choices must be approved by University product, security and integration owners before development.

# 6. Candidate asynchronous event catalogue

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

Events must include schema version, event ID, timestamp, tenant scope, trace ID and producer. Exclude raw tokens, student PII, OTPs and secret signing material. Choose queue/broker only after workload and delivery guarantees are agreed.

# 7. Transaction boundaries, sagas and workflow invariants

| Workflow | Atomic local transaction | Cross-context orchestration | Compensation / failure behavior |
| --- | --- | --- | --- |
| Content publication | Validate approval + persist immutable published version + outbox | Search indexing, notifications | Retry projections; published source stays authoritative |
| Assessment submission | Lock/version attempt + persist final answers + outbox | Grading and reporting | Idempotent replays; reject second finalization |
| Attendance + absence alert | Record attendance idempotently + outbox | Absence evaluation and notification | Deduplicate alerts; approved exception rules |
| Certificate issuance | Check eligible academic record + unique number + issuance state + outbox | Signing, QR verification, DigiLocker | No duplicate number; recover partial external failure |
| Live-class booking | Persist scheduling decision + provider correlation | External provider creation, calendar | Retry safely; compensate orphan provider session |
| Notification delivery | Persist request + delivery attempts | Channel adapter and status callback | At-least-once transport; business-level dedup |
| Mobile offline sync | Commit versioned server mutation after conflict check | Refresh device state | Conflict resolution remains open |
| User/role assignment | Persist scoped assignment + audit evidence | Cache invalidation/session policy | No stale privilege beyond approved SLA |

Distributed 2PC is not assumed. A transactional outbox and idempotent consumers are candidate controls; exact event guarantees, ordering and deduplication windows require proof and approval.

# 8. Sequence walkthrough — certificate issuance

1. Authorized caller submits issuance command with request ID and candidate academic-record reference.

2. Credential owner verifies role, tenant, eligibility and Registrar signing authority using approved policy.

3. Database transaction reserves a unique certificate number and persists issuance state plus outbox event.

4. Signing service creates digitally signed evidence and QR verification reference; sensitive signing keys remain outside application tables.

5. DigiLocker handoff occurs only through approved integration contract; failures are retried with correlation and duplicate prevention.

6. Verification endpoint exposes only approved non-sensitive fields; audit evidence is retained per security policy.

7. University approves revocation/correction/reissue rules before those state transitions are implemented.

# 9. Security controls and API threat checklist

| Threat/control | Design requirement | Verification |
| --- | --- | --- |
| BOLA/IDOR | Resource-level tenant/role authorization for every ID | Cross-tenant and cross-role tests |
| Broken authentication | Issuer/audience/expiry/nonce validation; MFA/OTP policies | Replay, token tampering, expiry |
| Injection | Typed schemas, parameterized SQL, search escaping | Fuzzing and SAST/DAST |
| Mass assignment | Explicit writable field allowlists | Unexpected fields rejected |
| SSRF/file abuse | Provider allowlists, AV scan, file type/size checks | Malicious upload and callback tests |
| Rate abuse | Per-user, per-IP and provider-aware throttles | Burst/load and abuse tests |
| PII leakage | Minimized API responses; safe logs, trace IDs | Privacy and redaction tests |
| Webhook forgery | Signature validation and replay windows | Forged/duplicate callback tests |
| Mobile offline/DRM | Signed entitlement and secure device storage | Expired rights/offline replay |
| Operational security | WAF/DDoS, independent CERT-In empanelled VAPT | VAPT evidence before go-live and annually |

# 10. Error, pagination and idempotency example — illustrative

POST /api/v1/assessments/{id}/attempts

Idempotency-Key: <client-generated-opaque-id>

Authorization: Bearer <token>

201 Created | 409 CONFLICT | 403 FORBIDDEN | 422 INVALID_STATE

{ "error": { "code": "INVALID_STATE", "message": "Request cannot be completed", "traceId": "..." } }

Do not expose whether an unauthorized student, institution or certificate exists. Business response shapes, validation codes and status transitions are subject to approved OpenAPI definitions.

# 11. Cross-cutting NFR and 500,000 concurrency validation

| Concern | Required source boundary | Day 6 design evidence / open metric |
| --- | --- | --- |
| Scale | ≥500,000 concurrent users | User journey distribution, session vs request concurrency, TPS, peak duration TBD |
| Availability | ≥99.5% O&M uptime | SLO/error budget, dependency budgets and health checks TBD |
| DR | Geo DR, RTO ≤4h, RPO ≤24h | API failover, replay, reconciliation, restore drills TBD |
| Media | CDN-backed AV across India | Provider capacity, regional edge behavior, signed URLs TBD |
| Security | India data residency, VAPT, OWASP | All stores, backups, event brokers and provider contracts mapped |
| Audit | Tamper-evident ≥5 years | Event lineage, integrity checks, retrieval and legal holds TBD |
| Mobile | Android 8+/iOS 14+, single hybrid codebase, web parity | Contract reuse, offline and release evidence TBD |

# 12. Contract testing and acceptance evidence

| Test ID | Acceptance scenario | Trace / expected evidence |
| --- | --- | --- |
| D6-T01 | All six roles receive only allowed API operations | IAM, SEC — authz matrix |
| D6-T02 | Cross-tenant read/write attempts fail | IAM, SEC — negative tests |
| D6-T03 | SSO/OTP challenge replay and invalid tokens rejected | IAM — integration/security |
| D6-T04 | Published content cannot skip Review/Approved | ACD — state transition |
| D6-T05 | Concurrent schedule creation follows conflict policy | ACD — concurrency |
| D6-T06 | AI-generated question requires human SME review | ASM — approval trail |
| D6-T07 | Assessment finalization is idempotent | ASM — duplicate retry |
| D6-T08 | Attendance and absence alerts avoid duplicate business outcomes | ASM, COM — replay |
| D6-T09 | Unique certificate issue, signed verification and DigiLocker retry | ASM — end-to-end |
| D6-T10 | Notification adapter failures retry without duplicate alerts | COM — contract/queue |
| D6-T11 | Mobile offline synchronization rejects unauthorized stale changes | MOB — sync conflict |
| D6-T12 | API load test models 500k concurrent target with agreed journey mix | NFR — performance report |
| D6-T13 | Audit trail retains integrity under event retries | SEC — tamper evidence |
| D6-T14 | DR recovery meets agreed RTO/RPO with replay reconciliation | NFR, OPS — drill |
| D6-T15 | OpenAPI backward-compatibility diff and consumer tests pass | All — CI evidence |
| D6-T16 | Provider callbacks reject forgery and replay | SEC — integration test |

# 13. All 55 Day 3 logical objects — traceability appendix

## Organization, identity & access

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

## Academic taxonomy, content & live

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

## Assessment, attendance & credentials

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

## Reporting, communication, mobile & operations

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

Object catalogue reproduced from Day 5; physical table count, service assignment and write ownership are proposed and must be reconciled with Day 4 approved ERD before implementation.

# 14. Open Day 3 clarifications — all 22 carried forward

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 15. Day 5 decisions — all 12 carried forward

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 16. Day 6 contract and integration decisions

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 17. Day 6 deliverables, blockers and exit criteria

Deliverables: candidate OpenAPI inventory, event catalogue, domain/service ownership, transaction and saga matrix, security patterns, 16 verification scenarios, open decision and dependency registers.

Blockers: 22 carried-forward Day 3 clarifications; 12 Day 5 decisions; 14 Day 6 decisions; unknown provider contracts, 500k workload model and University signatories.

Day 6 exit: document drafted for review, NOT an architecture approval or implementation go-ahead. Required reviewers: University product owner, solution architect, IAM/security owner, DBA/data architect, integration owners, QA/performance and delivery lead.

Day 7 suggested focus: detailed IAM authorization matrix, external integration contracts and API threat modelling; prioritize decisions blocking code and test harnesses.

# 18. Approval register

| Approver | Decision | Evidence/date |
| --- | --- | --- |
| University Product Owner | PENDING — not approved | — |
| Solution Architect | PENDING — not approved | — |
| Data Architect/DBA | PENDING — not approved | — |
| Security/IAM Owner | PENDING — not approved | — |
| Integration Lead | PENDING — not approved | — |
| QA/Performance Lead | PENDING — not approved | — |
| Delivery Manager | PENDING — not approved | — |