# UNIVERSITY LMS

DAY 7 — SIX-ROLE AUTHORIZATION, INTEGRATION CONTRACTS & API SECURITY THREAT MODEL

Draft v0.1 | Controlled design review | No approvals inferred | 120-working-day project

| Control | Baseline / rule |
| --- | --- |
| Authoritative requirement baseline | Day 2 original atomic RTM: 152 requirement IDs across 8 families; source requirements §§2–10 |
| Upstream working designs | Day 3: 55 candidate objects + 22 clarifications; Day 4: logical integrity; Day 5: physical schema; Day 6: 38 candidate APIs + 10 candidate events |
| Scope | Exactly six documented roles; OAuth2 SSO, 2FA/MFA, OTP, integrations, API and mobile security; all access grants are proposed until approved |
| Status | DRAFT / NOT APPROVED. No production deployment, access grants or client sign-off is claimed. |

# 1. Day 7 objectives and non-negotiable scope boundaries

Produce a deny-by-default authorization model across all six University-defined roles, institution boundaries, object ownership, API actions and audit trails.

Expand the 38 Day 6 candidate REST interfaces into an authorization review inventory; do not silently add endpoints or change the original API contract identifiers.

Define external integration trust boundaries, token exchange, callbacks, replay protection, credential lifecycle and outage handling without assuming providers or access exist.

Perform a structured threat model covering BOLA/IDOR, BFLA, token theft, cross-tenant leakage, SSRF, webhook spoofing, file access, privilege escalation, mobile/offline access and certificate verification.

Carry forward every unresolved Day 3, Day 5 and Day 6 decision without marking anything closed; map evidence to Day 2 IDs and proposed test cases.

# 2. Requirement traceability — unchanged Day 2 baseline

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

# 3. Exactly six roles — source boundaries vs proposed authorization

| Role | Source-described responsibility | Proposed least-privilege boundary | Authorization scope | Open approval |
| --- | --- | --- | --- | --- |
| University Super Admin | University-wide administration | Administration only within formally approved University tenant; sensitive changes require strong auth and audit | University / all institutions? | Exact privileges and cross-institution scope OPEN |
| SPC Admin | SPC administration | Scoped to explicitly assigned SPC jurisdiction and linked institutions | SPC / jurisdiction | SPC-to-institution cardinality OPEN |
| Institution Admin | Institution administration | Scoped to assigned institution, not automatically all SPC or University data | Institution | Whether one person may administer multiple institutions OPEN |
| Faculty/Educator | Teaching and course activities | Only courses/classes and learner records explicitly assigned | Course / institution | Course sharing and co-author review rights OPEN |
| Student/Learner | Learning and personal academic activities | Own enrollments, assessments, attendance, results and approved learning resources | Self / enrollment | Guardian, transfer, lifetime account mapping OPEN |
| Registered Pharmacist | Professional learning role | Only authorized pharmacist learning/credential features after identity verification | Self / verified professional identity | Exact differentiation from Student and professional verification OPEN |

No role inherits another role automatically. Cross-role assignments, delegation, break-glass access and impersonation must remain disabled or explicitly blocked pending approval. UI visibility is not an authorization control.

# 4. Authorization decision matrix — review required, not a grant of rights

Legend: P = proposed role capability requiring approval; S = self-only proposal; A = assignment-scoped proposal; — = no entitlement inferred. Even P/S/A must pass tenant, ownership, workflow-state and authentication checks.

| Operation | University Super Admin | SPC Admin | Institution Admin | Faculty | Student | Pharmacist |
| --- | --- | --- | --- | --- | --- | --- |
| Manage University-level policy | P | — | — | — | — | — |
| Manage SPC jurisdiction | P | P | — | — | — | — |
| Manage institution profile/users | P | A | P | — | — | — |
| Assign roles / scope | P | A | A | — | — | — |
| Create/edit course and topic | P | A | A | A | — | — |
| Review/publish approved content | P | A | A | A | — | — |
| Schedule/manage assigned live class | P | A | A | A | — | — |
| View enrolled course materials | A | A | A | A | S | S |
| Take own assessments / submit work | — | — | — | — | S | S |
| Record attendance for assigned class | — | — | A | A | — | — |
| View own results / records | — | — | — | S | S | S |
| Issue Registrar-signed certificates | — | — | — | — | — | — |
| View institutional reports | P | A | A | A | S | S |
| Manage notification templates | P | A | A | — | — | — |
| Verify QR certificate publicly | Public endpoint subject to data minimization and abuse controls | — | — | — | — | — |

Registrar signing is specified, but Registrar is NOT a seventh application role in the six-role source list. Signing authority must be resolved through an approved integration/delegation model rather than invented as an extra role.

# 5. Policy decision flow and attribute checks

Authenticate via approved IdP and validate issuer, audience, expiry, nonce/state as appropriate, signature, key rotation and revocation/session policy.

Resolve current tenant, institutional/SPC membership, user-role assignment, resource owner, course enrollment, object state and action permission from authoritative sources.

Authorize at the service/API boundary and in data access; never trust a client-supplied tenant_id, user_id, role or institutional scope.

Apply step-up MFA to administrator and high-risk operations under approved policy; document 2FA requirement for all and MFA for admins.

Record a minimally necessary authorization decision audit: actor, effective role, tenant, action, resource class, decision, correlation ID and time; avoid tokens and sensitive payloads.

Explicitly deny and test missing assignment, expired professional verification, removed course membership, revoked session and cross-tenant resource IDs.

# 6. Security enforcement architecture — proposed

| Layer | Candidate control | Proof / unresolved item |
| --- | --- | --- |
| Identity provider | OIDC/OAuth2 code flow with PKCE for browser/mobile; secure cookies where applicable; JWKS rotation | University IdP/PRTS/Digi-Pharmed contract and token claims |
| API gateway / edge | TLS, WAF, rate limiting, request size limits, token validation, abuse detection | 500k-user load mix, upstream quotas, edge design |
| Service | Policy-as-code or central authorization service plus local guards | Role-to-permission approved mapping, latency and failure mode |
| Persistence | Parameterized SQL, institution scoping, candidate PostgreSQL RLS | Day 5 tenant model and performance validation |
| Files/media | Private object storage, time-limited signed URLs, DRM enforcement | Provider support, content classification and offline policy |
| Event bus | Producer identity, topic ACLs, schema validation, idempotency and DLQ | Broker decision and trust boundaries |
| Mobile | OS Keystore/Keychain, certificate validation, offline expiry and wipe strategy | Approved offline and device lifecycle requirements |
| Observability | Redacted logs, tamper-evident audit ≥5 years, security alerting | Residency, retention and integrity verification |

# 7. Day 6 REST contract inventory — all 38 interfaces carried forward

Every interface below requires role/scope, resource ownership, authentication strength, error leakage and negative-authorization test sign-off. Candidate paths remain unchanged.

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

# 8. Day 6 event catalogue — all 10 events carried forward

Event authorization includes producer/consumer trust, data classification, deduplication, replay, DLQ and immutable audit evidence.

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

# 9. External integration security contract register

| Integration | Scope-grounded function | Security contract controls | RTM families | Dependency |
| --- | --- | --- | --- | --- |
| Digi-Pharmed / PRTS SSO | OAuth2/OIDC or provider-defined SSO | Token issuer, scopes, identity mapping, user lifecycle, sandbox, key rotation | IAM; SEC | Contract, endpoints and ownership OPEN |
| DigiLocker | Certificate/marksheet integration | Consent, signed artifact, callback/webhook verification, retry and data minimization | ASM; SEC | University provider registration OPEN |
| Live classroom provider | Third-party HD live sessions | Host/participant grants, meeting token TTL, recording access, webhook signing, data residency | ACD; MOB; SEC | Provider, limits and recording controls OPEN |
| CDN / DRM / object storage | Media delivery and offline caching | Signed URL/cookie, origin access, key management, content expiration and watermark decision | ACD; MOB; SEC | DRM vendor and license model OPEN |
| Email/SMS/WhatsApp Business/push | Independent notification service | Template approval, opt-in/consent, sender verification, delivery callbacks, secrets and rate caps | COM; MOB; SEC | Providers, DLT/WhatsApp onboarding OPEN |
| AI-assisted question generation | LLM API candidate | No direct publish; human SME review, PII minimization, output validation, logging and cost controls | ASM; SEC | Provider, data handling and review policy OPEN |
| Registrar digital signature / QR verification | Approved signature service and public verifier | Signer authority, keys/HSM, revocation/correction policy, privacy-safe verification | ASM; SEC | Signer model and public fields OPEN |

Payments is mentioned only in source heading/architecture service label. No payment processing, checkout, settlement, refund or gateway integration is inferred or designed.

# 10. API threat model — STRIDE and OWASP API security review

| ID | STRIDE class | Threat / attack | Proposed mitigation | Evidence |
| --- | --- | --- | --- | --- |
| TM-01 | Spoofing | Forged JWT / identity substitution | Verify issuer/audience/signature, JWKS rotation, auth strength | Reject invalid token and wrong audience |
| TM-02 | Elevation | BFLA: learner calls administrator API | Server-side permission and tenant-scoped role assignment | 403 + audit; no state change |
| TM-03 | Information disclosure | BOLA/IDOR: enumerate other learner records | Resource ownership and institution boundary enforcement | Cross-user/tenant negative tests |
| TM-04 | Tampering | Change request body tenant or grader identity | Derive authoritative context server-side; immutable grade audit | Reject mismatched context |
| TM-05 | Repudiation | Dispute marksheet/certificate issue | Signed evidence and tamper-evident ≥5-year audit | Integrity and trace verification |
| TM-06 | Denial of service | Login/OTP/QR verifier brute force | Rate limit, backpressure, anti-abuse, capacity testing | Threshold and resilience evidence |
| TM-07 | Spoofing | Forged provider webhook | HMAC/signature, timestamp tolerance, replay ID, allowlisted origin as supplement | Forged and replayed callback rejected |
| TM-08 | Disclosure | Unauthorized media/recording access | Private origin, scoped short-lived signed URL, DRM | Expired/cross-tenant URL blocked |
| TM-09 | Tampering | Duplicate assessment submission / event replay | Idempotency key, uniqueness and state machine | Exactly one approved state transition |
| TM-10 | Disclosure | Tokens/PII in logs or tracing | Redaction and structured logging policy | Secret scanning and log inspection |
| TM-11 | Elevation | Privilege persists after assignment revocation | Revocation/cache invalidation/session policy | Immediate/defined revocation SLA test |
| TM-12 | Tampering | Malicious upload or transcript injection | File validation, AV scanning where selected, safe parsing, content escaping | Malicious sample rejected |
| TM-13 | Disclosure | Offline mobile data remains after logout | Encrypted cache, TTL, local wipe, OS secure store | Device loss/logout validation |
| TM-14 | Information disclosure | Public QR verification leaks academic PII | Minimal public response and access throttling | No unapproved fields returned |
| TM-15 | Denial of service | 500k-user spike exhausts DB connections | Pooling, queues, load shedding, caches, load evidence | Peak workload acceptance test |
| TM-16 | Tampering | Cross-service event poisoning | Schema registry, authenticated producer, topic ACL, payload validation | Unauthorized producer blocked |

# 11. Authentication and session lifecycle scenarios

| Scenario | Proposed control / expected result | Approval dependency |
| --- | --- | --- |
| User login with OTP | OTP validity, retry limit, expiry, abuse controls and secure logging | University authentication rules |
| Admin access | MFA required; privileged action step-up policy to confirm | Approved MFA and recovery |
| OIDC callback | State/nonce/PKCE as appropriate; reject mismatched redirect or claims | Provider contracts |
| Multiple roles | Explicit active role/scope selection; no permission union without approval | Role cardinality and delegation |
| Student → Registered Pharmacist transition | Verified identity mapping, no implicit role conversion | Professional verification rules |
| Logout / revoke | Invalidate refresh sessions and approved cache; mobile offline policy | Session revocation SLA |
| Suspended institution | Deny active scoped operations; preserve audit and records | Suspension and transfer rules |
| Service-to-service | Workload identity, scoped credentials, rotation and audit | Infrastructure and service contracts |

# 12. Proposed negative authorization and integration tests

| Test ID | Scenario / expected deny or safe handling | RTM family |
| --- | --- | --- |
| D7-T01 | Student invokes university administration API | IAM, SEC |
| D7-T02 | SPC Admin attempts unrelated institution record | IAM, SEC |
| D7-T03 | Institution Admin attempts role assignment outside tenant | IAM |
| D7-T04 | Faculty attempts to grade unassigned learner | ASM, IAM |
| D7-T05 | Student retrieves another student marksheet | ASM, SEC |
| D7-T06 | Pharmacist accesses student-only course without assignment | IAM, ACD |
| D7-T07 | Admin uses expired token / missing MFA | IAM, SEC |
| D7-T08 | API uses client-supplied tenant ID to cross boundaries | IAM, SEC |
| D7-T09 | SSO callback has invalid state or audience | IAM, SEC |
| D7-T10 | Webhook invalid signature / duplicate event | OPS, SEC |
| D7-T11 | Certificate verification leaks PII | ASM, SEC |
| D7-T12 | Registrar signing called without approved authority | ASM, IAM |
| D7-T13 | Recording URL accessed after entitlement revoked | ACD, MOB, SEC |
| D7-T14 | Question published without human SME approval | ASM |
| D7-T15 | Notifications sent outside approved recipient scope | COM, SEC |
| D7-T16 | Audit alteration or missing required metadata | SEC, OPS |
| D7-T17 | Mobile offline cache persists after mandated wipe | MOB, SEC |
| D7-T18 | Rate-limit and connection pool saturation under load | NFR, OPS |
| D7-T19 | Revoked role remains in stale policy cache | IAM, SEC |
| D7-T20 | Provider outage retries without duplicate business effect | COM, OPS |

# 13. Operational, performance and compliance evidence

500,000 concurrency remains a source requirement, not a demonstrated capacity. Confirm active-user versus simultaneous-request model, workload mix, geographic distribution, traffic peaks and acceptance SLA.

Security baseline: OWASP Top 10 and API security review; WAF/DDoS, penetration testing by CERT-In empanelled assessor before go-live and annually; mobile OWASP MASVS.

Data residency in India must be verified across IdP, analytics, media, CDN, provider callbacks, replicas, logs, backups and DR locations.

At least five years of tamper-evident audit records; lifetime academic records; define retention, legal hold and correction procedures with owners.

Availability target ≥99.5% during O&M and geo-DR targets RTO ≤4 hours / RPO ≤24 hours require documented tests, not only architectural intent.

# 14. All 55 logical data objects — part A

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

# 14. Catalogue — Part B

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

# 14. Catalogue — Part C

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

# 14. Catalogue — Part D

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 15. Day 3 clarifications — all 22 unchanged

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 16. Day 5 design decisions — all 12 unchanged

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 17. Day 6 contract/integration decisions — all 14 unchanged

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 18. New Day 7 decisions and owners

| Decision ID | Decision / required owner | Status |
| --- | --- | --- |
| D7-DEC-01 | Approve six-role permission matrix by action and resource scope | OPEN — not approved |
| D7-DEC-02 | Resolve University/SPC/institution hierarchy and cross-tenant exception policy | OPEN — not approved |
| D7-DEC-03 | Confirm multi-role membership, delegation, session scope and role revocation | OPEN — not approved |
| D7-DEC-04 | Approve Registrar signing authority without inventing seventh role | OPEN — not approved |
| D7-DEC-05 | Approve SSO token mapping, OTP/MFA flows and session lifecycle | OPEN — not approved |
| D7-DEC-06 | Approve service-to-service trust, broker ACL and callback verification | OPEN — not approved |
| D7-DEC-07 | Approve provider inventory, contracts, sandboxes and India residency evidence | OPEN — not approved |
| D7-DEC-08 | Approve media DRM, recording entitlement and offline revocation rules | OPEN — not approved |
| D7-DEC-09 | Approve public QR verifier minimal response and anti-abuse rules | OPEN — not approved |
| D7-DEC-10 | Approve notification channel consent, templates and retry policy | OPEN — not approved |
| D7-DEC-11 | Approve security acceptance test evidence, VAPT and remediation gate | OPEN — not approved |
| D7-DEC-12 | Approve Day 7 authorization and integration contract baseline | OPEN — not approved |

# 19. Deliverables, gate and Day 8 handoff

Outputs: provisional six-role permission matrix; all 38 APIs and 10 events carried forward; seven external integration trust contracts; 16 threat scenarios; 20 proposed tests; full unresolved decision carry-forward.

Gate: Do not mark Day 7 approved until University business owner, IAM/security lead, integration owners and architect review role permissions, identity federation and privacy boundaries.

Day 8 proposed focus: external dependency validation, sequence diagrams, integration test harness and nonfunctional acceptance design. No change to the original RTM without formal approval.

# 20. Approval register

| Reviewer | Decision | Date / evidence |
| --- | --- | --- |
| University Product Owner | PENDING | — |
| University Security / Privacy Owner | PENDING | — |
| Identity / SSO Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Integration Lead | PENDING | — |
| QA / Performance Lead | PENDING | — |
| Delivery Manager | PENDING | — |