# UNIVERSITY LMS

DAY 8 — EXTERNAL INTEGRATION DEPENDENCIES, SEQUENCE DESIGNS, TEST HARNESS & NFR ACCEPTANCE

Draft v0.1 | Controlled review | No implementation authorization | 120-working-day programme

| Control | Value |
| --- | --- |
| Upstream source | University technical requirements §§2–10; Day 2 original 152-ID atomic RTM; Days 3–7 controlled design drafts |
| Preserved design baselines | 55 candidate logical objects; 38 candidate APIs; 10 candidate events; six roles; 22 Day 3 clarifications; 12 Day 5, 14 Day 6 and 12 Day 7 open decisions |
| Status | DRAFT / NOT APPROVED. Integration readiness, performance, availability and security are not yet demonstrated. |
| Scope discipline | No new payment workflows, seventh role, RAG functionality, vendor commitments or implicit approvals. |

# 1. Day 8 objectives and evidence standards

Build a dependency register for every documented external integration and identify University, provider, security and environment prerequisites.

Specify end-to-end interaction sequences for authentication, course publishing, live classes, assessments, certificates, notifications and offline/mobile reconciliation.

Define a contract-testing harness with mocks, sandboxes, fault injection, replay tests and secure test data.

Translate documented nonfunctional requirements into measurable acceptance plans, distinguishing source-defined thresholds from proposed thresholds needing sign-off.

Preserve the Day 2 original RTM and all open decisions. Record blockers, owners, due dates and objective exit evidence.

# 2. Original 152-ID requirement-family traceability

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

# 3. External integration dependency register

| ID | Dependency | Scope function | Evidence / contract required | RTM family | Current status |
| --- | --- | --- | --- | --- | --- |
| INT-01 | Digi-Pharmed / PRTS | OAuth2 SSO | University IdP sponsor, discovery metadata, client registration, scopes, sandbox users, signed claims | IAM / SEC | Blocked until contract and credentials verified |
| INT-02 | DigiLocker | Academic credentials | University DigiLocker onboarding, issuer registration, signed-document contract, callback and consent policy | ASM / SEC | Blocked until registration and signed artifact format |
| INT-03 | Live classroom provider | HD sessions, breakout/polls/whiteboard, recordings | Provider shortlist, seat/concurrency entitlement, API/webhook, India residency, retention | ACD / MOB / NFR | Blocked until provider capabilities and load evidence |
| INT-04 | CDN / DRM / media storage | AV delivery, protected offline cache | Object store, CDN edge, DRM license/key policy, transcoding and access tests | ACD / MOB / SEC | Blocked until architecture/security approval |
| INT-05 | Email service | Notifications | Sender/domain verification, quotas, callback and template policy | COM / OPS | Provider not selected |
| INT-06 | SMS gateway | OTP and alerts | Sender registration, rate limits, delivery receipts, country/India compliance | IAM / COM | Provider not selected |
| INT-07 | WhatsApp Business | Notifications | Business account, approved templates, opt-in/consent, callback signing | COM / SEC | Provider not selected |
| INT-08 | Mobile push | Android/iOS push | App identities, APNs/FCM configuration, device token lifecycle | MOB / COM | Developer accounts and provider access pending |
| INT-09 | AI question-generation provider | Draft questions, mandatory SME review | Model API contract, prompt/data policy, review state enforcement | ASM / SEC | Provider/data handling approval pending |
| INT-10 | Registrar signature service | Digitally signed certificates and marksheets | Signer authorization, key custody, signature verification, revocation/correction policy | ASM / SEC | Signing authority pending |
| INT-11 | Mobile distribution | Concurrent Android/iOS go-live | Store accounts, signing, privacy disclosure, build/release credentials | MOB / OPS | Account and release prerequisites pending |
| INT-12 | Independent VAPT provider | CERT-In empanelled assessment | Scope, assessor engagement, report and remediation verification | SEC / OPS | Booking and test scope pending |

Payments: source mentions payments in a heading/service label only; no checkout, refund, settlement or gateway integration is specified. Treat as clarification, not an integration work item.

# 4. Integration readiness gates

| Gate | Pass condition | Evidence | Current state |
| --- | --- | --- | --- |
| IR-01 Contract | Signed interface spec, data classification, SLA and accountable owner | Provider contract and University approval | OPEN |
| IR-02 Sandbox | Nonproduction endpoint, credentials via secret manager, masked test data | Connectivity and authentication report | NOT VERIFIED |
| IR-03 Security | OAuth scopes, signatures, callback validation, privacy/residency review | Threat review and test evidence | OPEN |
| IR-04 Reliability | Retry, idempotency, timeout, circuit breaker, DLQ and recovery agreement | Fault injection results | NOT TESTED |
| IR-05 Capacity | Provider throughput/seat limit vs agreed workload | Load and quota evidence | OPEN |
| IR-06 Operational | Runbook, alerting, reconciliation, owner and escalation | Signed handover record | OPEN |

# 5. End-to-end sequence specifications

| ID | Workflow | Candidate sequence (logical only) | Negative / recovery path | RTM family |
| --- | --- | --- | --- | --- |
| SEQ-01 | SSO and scoped session | Browser/mobile → LMS → approved IdP → signed callback → token validation → user mapping → scoped role selection → audit | Invalid state/nonce; missing MFA; revoked role; IdP outage | IAM / SEC |
| SEQ-02 | Content publish | Educator → draft version → reviewer decision → approved publish transaction → outbox event → search/CDN projection → audit | Unauthorized approval; stale version; duplicate event; search lag | ACD / IAM |
| SEQ-03 | Live class and recording | Educator → schedule conflict check → provider session → scoped join token → attendance evidence → recording/transcript → entitled access | Provider timeout; duplicate webhook; unauthorized recording | ACD / ASM / MOB |
| SEQ-04 | AI-assisted assessment | Faculty → question-generation request → draft questions → mandatory SME review → approved question bank → assessment attempt → grading → record | Model failure; unreviewed publish; duplicate submission | ASM / SEC |
| SEQ-05 | Certificate and DigiLocker | Approved academic record → authorized Registrar signing → numbered certificate + QR → DigiLocker handoff → minimal public verification | Invalid signature; duplicate number; disclosure; provider outage | ASM / SEC |
| SEQ-06 | Notifications | Business event → transactional outbox → notification service → channel adapter → provider receipt → delivery analytics | Retry storm; consent violation; duplicate dispatch | COM / OPS |
| SEQ-07 | Mobile offline synchronization | Entitled device → encrypted approved cache → offline interaction → reconnect → token/entitlement revalidation → conflict resolution → audit | Revocation while offline; conflicting edits; device lost | MOB / SEC |
| SEQ-08 | Backup and geo-DR | Primary change → durable backup/replica → region failure declaration → recovery runbook → restored integrity → measured RTO/RPO | Partial restore; corrupted audit; region outage | NFR / OPS |

All sequence steps are engineering proposals; exact provider messages, timing, conflict policies and signature authority remain unapproved.

# 6. Contract test harness architecture

Repository layout proposal: contracts/openapi/, contracts/events/, integrations/stubs/, tests/contract/, tests/integration/, tests/performance/, tests/security/, evidence/day-08/.

Use provider mocks only for local deterministic behavior; sandbox integration tests must separately validate real provider schemas and authentication.

Contract validation: OpenAPI lint, request/response schema, backward compatibility, explicit error semantics, negative authorization and PII redaction.

Event validation: schema compatibility, producer identity, deduplication, replay, ordering assumptions, dead-letter recovery and consumer version compatibility.

Fault injection: network timeout, throttling, invalid credentials, expired tokens, partial delivery, duplicate callbacks, dropped acknowledgments and provider outage.

Test data: synthetic or anonymized/masked learners; no production secrets or personal records in repository, logs or generated fixtures.

Evidence: build ID, contract version, requirement ID, environment, test run, logs (redacted), observed results, reviewer and disposition.

# 7. Contract and integration test inventory

| Test ID | Acceptance scenario | RTM family | Test tier |
| --- | --- | --- | --- |
| D8-T01 | SSO valid callback and token mapping | IAM / SEC | Sandbox |
| D8-T02 | SSO invalid issuer/audience/state and expired token | IAM / SEC | Mock + sandbox |
| D8-T03 | Role/scope revocation during active session | IAM / SEC | Integrated |
| D8-T04 | DigiLocker successful artifact handoff | ASM | Sandbox |
| D8-T05 | DigiLocker provider timeout and safe retry | ASM / OPS | Mock + sandbox |
| D8-T06 | Live class booking and provider join token | ACD | Sandbox |
| D8-T07 | Provider webhook signature and replay rejection | ACD / SEC | Mock |
| D8-T08 | Recording and transcript access denied outside entitlement | ACD / MOB | Integrated |
| D8-T09 | DRM license expiry and mobile offline revocation | MOB / SEC | Device |
| D8-T10 | SME review enforced before generated question publish | ASM | Integrated |
| D8-T11 | Certificate number uniqueness and signing evidence | ASM / SEC | Integrated |
| D8-T12 | QR verification reveals only approved fields | ASM / SEC | Integrated |
| D8-T13 | Email/SMS/WhatsApp/push channel contract errors | COM | Mock + sandbox |
| D8-T14 | Notification idempotency and provider callback reconciliation | COM / OPS | Integrated |
| D8-T15 | Outbox event replay and DLQ recovery | OPS | Integrated |
| D8-T16 | Course publish search-index consistency | ACD / OPS | Integrated |
| D8-T17 | Offline sync conflict and credential expiry | MOB | Device |
| D8-T18 | Cross-tenant request rejected across integrations | IAM / SEC | Security |
| D8-T19 | Audit tamper evidence and five-year retention policy | SEC / OPS | Design + test |
| D8-T20 | 500k-user workload model and provider capacity proof | NFR | Performance |
| D8-T21 | Restore and DR drill RTO/RPO measured | NFR / OPS | DR exercise |
| D8-T22 | VAPT by CERT-In empanelled provider and remediation | SEC | Independent assessment |
| D8-T23 | Android/iOS parity and concurrent release readiness | MOB / OPS | Release |
| D8-T24 | Accessibility and geo media experience per approved acceptance | ACD / MOB | E2E |

# 8. NFR acceptance register — requirements vs open measurements

| ID | Criterion | Source status | Acceptance evidence / unresolved definition | Status |
| --- | --- | --- | --- | --- |
| NFR-A01 | ≥500,000 concurrent users | Source explicit | Definition of concurrent and workload mix, peak duration, geographic distribution, error budget | Not measured |
| NFR-A02 | ≥99.5% uptime during O&M | Source explicit | Monitoring window, exclusions, alerting, service-level evidence | Not measured |
| NFR-A03 | Geo DR RTO ≤4 hours | Source explicit | Timed full recovery exercise, dependent provider readiness | Not measured |
| NFR-A04 | Geo DR RPO ≤24 hours | Source explicit | Recovery point verification and data integrity checks | Not measured |
| NFR-A05 | CDN-backed AV across India | Source explicit | Regional playback tests, adaptive streaming and provider evidence | Not measured |
| NFR-A06 | India data residency | Source explicit | Regions for database, backups, CDN, media, logs, vendors and DR | Not verified |
| NFR-A07 | Tamper-evident audit ≥5 years | Source explicit | Retention configuration, integrity verification, retrieval test | Not verified |
| NFR-A08 | CERT-In empanelled VAPT before go-live and annually | Source explicit | Signed assessment and remediation closure | Not started |
| NFR-A09 | OWASP Top 10 and mobile MASVS | Source explicit | Threat modelling, automated checks, device and API security tests | Not validated |
| NFR-A10 | Android 8+ and iOS 14+ support | Source explicit | Device/version matrix and store acceptance | Not tested |
| NFR-A11 | Web/mobile parity and concurrent go-live | Source explicit | Role and workflow parity checklist; release sign-offs | Not tested |
| NFR-A12 | Response-time percentiles, throughput, test duration | Not specified numerically | Propose p95/p99, TPS, mix and soak duration for University sign-off | OPEN — do not invent targets |
| NFR-A13 | Provider quotas and availability | Not specified numerically | Contracted limits and failover criteria | OPEN |

# 9. 500,000 concurrency decomposition and capacity risk

Separate registered users, concurrently logged-in users, active sessions, simultaneous API requests, live-class seats, concurrent media streams and database connections.

Workload scenarios must include login/OTP spikes, course catalogue reads, live-class joins, attendance bursts, exam submissions, notification fan-out and certificate verification.

Establish agreed percentage of each workload and target throughput. Derive database pool sizes and provider capacity from measured demand, not from 500,000 alone.

Performance environment must represent production topology, realistic data volume and CDN/media behavior; document test-tool limitations and confidence bounds.

Run iterative benchmarks before the late scale phase. Block go-live if the signed performance gate is not met.

# 10. Fault handling, data consistency and operational runbooks

| Failure mode | Proposed safe handling | Evidence |
| --- | --- | --- |
| IdP unavailable | Fail closed for new authentication; protect existing session policy | Timeout and recovery drill |
| Live class provider unavailable | User-visible degraded state, bounded retries, no fake attendance | Provider outage simulation |
| DigiLocker unavailable | Queue signed artifact safely, reconcile eventual status | Retry/idempotency evidence |
| Notification provider rate-limited | Backoff, DLQ and operator alerts; no duplicate business effect | Throttling test |
| Search index delayed | Keep transactional source authoritative; detect and repair lag | Replay and reconciliation test |
| Region/database unavailable | Invoke approved geo-DR and restore procedure | Timed RTO/RPO drill |
| Mobile reconnect conflict | Apply approved conflict rule; preserve audit and user intent | Device offline test |

# 11. Day 6 — all 38 candidate REST interfaces preserved

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

# 12. Day 6 — all 10 candidate events preserved

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

# 13. Six-role scope boundaries preserved

| Role | Source-described responsibility | Proposed least-privilege boundary | Authorization scope | Open approval |
| --- | --- | --- | --- | --- |
| University Super Admin | University-wide administration | Administration only within formally approved University tenant; sensitive changes require strong auth and audit | University / all institutions? | Exact privileges and cross-institution scope OPEN |
| SPC Admin | SPC administration | Scoped to explicitly assigned SPC jurisdiction and linked institutions | SPC / jurisdiction | SPC-to-institution cardinality OPEN |
| Institution Admin | Institution administration | Scoped to assigned institution, not automatically all SPC or University data | Institution | Whether one person may administer multiple institutions OPEN |
| Faculty/Educator | Teaching and course activities | Only courses/classes and learner records explicitly assigned | Course / institution | Course sharing and co-author review rights OPEN |
| Student/Learner | Learning and personal academic activities | Own enrollments, assessments, attendance, results and approved learning resources | Self / enrollment | Guardian, transfer, lifetime account mapping OPEN |
| Registered Pharmacist | Professional learning role | Only authorized pharmacist learning/credential features after identity verification | Self / verified professional identity | Exact differentiation from Student and professional verification OPEN |

# 14. Complete 55-object logical catalogue — Part A

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

# 14. Complete 55-object logical catalogue — Part B

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

# 14. Complete 55-object logical catalogue — Part C

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

# 14. Complete 55-object logical catalogue — Part D

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 15. All 22 Day 3 clarifications — unchanged

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 16. All 12 Day 5 decisions — unchanged

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 17. All 14 Day 6 decisions — unchanged

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 18. All 12 Day 7 decisions — unchanged

| Decision ID | Decision / required owner | Status |
| --- | --- | --- |
| D7-DEC-01 | Approve six-role permission matrix by action and resource scope | OPEN — not approved |
| D7-DEC-02 | Resolve University/SPC/institution hierarchy and cross-tenant exception policy | OPEN — not approved |
| D7-DEC-03 | Confirm multi-role membership, delegation, session scope and role revocation | OPEN — not approved |
| D7-DEC-04 | Approve Registrar signing authority without inventing seventh role | OPEN — not approved |
| D7-DEC-05 | Approve SSO token mapping, OTP/MFA flows and session lifecycle | OPEN — not approved |
| D7-DEC-06 | Approve service-to-service trust, broker ACL and callback verification | OPEN — not approved |
| D7-DEC-07 | Approve provider inventory, contracts, sandboxes and India residency evidence | OPEN — not approved |
| D7-DEC-08 | Approve media DRM, recording entitlement and offline revocation rules | OPEN — not approved |
| D7-DEC-09 | Approve public QR verifier minimal response and anti-abuse rules | OPEN — not approved |
| D7-DEC-10 | Approve notification channel consent, templates and retry policy | OPEN — not approved |
| D7-DEC-11 | Approve security acceptance test evidence, VAPT and remediation gate | OPEN — not approved |
| D7-DEC-12 | Approve Day 7 authorization and integration contract baseline | OPEN — not approved |

# 19. New Day 8 decisions and dependency ownership

| ID | Decision | State |
| --- | --- | --- |
| D8-DEC-01 | Approve integration owners, provider inventory and sandbox access | OPEN — approval required |
| D8-DEC-02 | Approve exact SSO/Digi-Pharmed/PRTS identity mapping and trust contracts | OPEN — approval required |
| D8-DEC-03 | Approve DigiLocker onboarding, Registrar signing and certificate disclosures | OPEN — approval required |
| D8-DEC-04 | Approve live-class/recording provider and concurrency entitlements | OPEN — approval required |
| D8-DEC-05 | Approve DRM/CDN/media residency and offline revocation behavior | OPEN — approval required |
| D8-DEC-06 | Approve messaging providers, consent, templates and rate quotas | OPEN — approval required |
| D8-DEC-07 | Approve AI question-generation data handling and SME review contract | OPEN — approval required |
| D8-DEC-08 | Approve end-to-end sequence and failure handling contracts | OPEN — approval required |
| D8-DEC-09 | Approve 500k concurrency interpretation and workload profile | OPEN — approval required |
| D8-DEC-10 | Approve p95/p99, TPS, soak duration and error thresholds (not in source) | OPEN — approval required |
| D8-DEC-11 | Approve India residency, audit retention and DR evidence methods | OPEN — approval required |
| D8-DEC-12 | Approve integration harness and synthetic data policies | OPEN — approval required |
| D8-DEC-13 | Approve CERT-In VAPT engagement, remediation and mobile security gate | OPEN — approval required |
| D8-DEC-14 | Approve Day 8 baseline and Day 9 transition | OPEN — approval required |

# 20. Day 8 exit gate and Day 9 handoff

Exit only after owner review of all provider dependencies, verified sandbox readiness or recorded blockers, contract-test acceptance criteria and approved NFR measurement definitions.

A written decision is required for any change to Day 2 scope, Day 6 API/event contracts or Day 7 authorization model. No changes are silently accepted.

Day 9 proposed focus: integration dependency closure, 120-day work breakdown, critical path, estimation and acceptance-gate readiness; preserve original 120-working-day planning basis.

# 21. Approval register

| Approver | Decision | Evidence |
| --- | --- | --- |
| University Product Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Integration Lead | PENDING | — |
| Security and Privacy Owner | PENDING | — |
| Performance/QA Lead | PENDING | — |
| DevOps/SRE Lead | PENDING | — |
| Delivery Manager | PENDING | — |