# UNIVERSITY LMS

DAY 11 — ARCHITECTURE BASELINE, SERVICE DECOMPOSITION & ADRS

Draft v0.1 | Controlled architecture design | NO-GO for implementation pending University approval

| Control | Baseline |
| --- | --- |
| Programme | 120 working days; Day 11–25 detailed architecture phase proposed in Day 9 |
| Authority | Original Day 2 152 atomic RTM IDs; source requirements §§2–10; Days 3–10 working design |
| Status | Day 10 recommended NO-GO, not approved; work is conditional design-only and does not supersede that gate |
| Preservation | 55 logical objects, 38 proposed APIs, 10 events, six roles; open clarifications and decisions unchanged |
| Scope | No new University roles, RAG, invented payment flows, provider contracts, or claims of validated 500k performance |

# 1. Objectives, prerequisites and constraints

Proceed with design analysis only, despite Day 10 NO-GO; no approval to start implementation.

Build context, container, component and runtime views linked to the original RTM and 55-object logical catalogue.

Validate bounded contexts, service boundaries, data ownership, synchronous and asynchronous interaction rules.

Prepare candidate ADRs and quality-attribute scenarios without treating suggested technology as mandatory.

# 2. Original requirement family baseline — 152 IDs unchanged

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

# 3. Day 10 unresolved material blockers and closure evidence

| Blocker | Consequence if unresolved | Closure evidence | Owner (proposed) |
| --- | --- | --- | --- |
| BLK-01 Organization/SPC/institution cardinality | Wrong tenancy and permissions | Signed hierarchy and assignment examples | University PO / IAM |
| BLK-02 Role scope and Registrar authority | Unauthorized grades/certificates | Approved role matrix and signer trust model | University security / Registrar |
| BLK-03 Source-level atomic RTM audit | Missing or invented acceptance criteria | Reviewed clause-to-ID-to-test mapping | Business analyst / QA |
| BLK-04 Integration vendors and credentials | Untestable API and release blockers | Provider contract, sandbox, quota and security acceptance | Integration lead |
| BLK-05 Concurrency workload definition | Invalid capacity design and budget | Peak scenarios, TPS, session model and sign-off | Performance lead |
| BLK-06 Data retention/correction/residency | Compliance and recovery risk | Policy, region map, data flow and deletion rules | Security/privacy |
| BLK-07 Estimation and staffing | Unreliable 120-day commitment | Bottom-up WBS, 26 FTE assumption validation | Delivery manager |
| BLK-08 Mobile/live-provider dependencies | Go-live and parity risk | App-store accounts, DRM, live vendor capacity | Mobile lead |
| BLK-09 Formal review sign-offs | Uncontrolled scope/architecture baseline | Signed gate record and decision log | University sponsor |

# 4. Day 10 readiness gate — remains NO-GO until approved

| Gate criterion | Pass evidence | Disposition |
| --- | --- | --- |
| G-D10-01 Source scope integrity | Original source + RTM + gap report reviewed | OPEN |
| G-D10-02 Clarification ownership | All open questions assigned and critical blockers resolved or explicitly risk-accepted | OPEN |
| G-D10-03 Architecture traceability | ERD, data dictionary, API/event inventories and decisions linked to IDs | OPEN |
| G-D10-04 IAM and security | Role matrix, threat review, residency/audit policy and VAPT plan accepted | OPEN |
| G-D10-05 Integration feasibility | Provider contracts, sandbox readiness and alternatives documented | OPEN |
| G-D10-06 NFR testability | 500k workload, availability, DR and mobile acceptance metrics signed | OPEN |
| G-D10-07 Delivery feasibility | Bottom-up estimation, resources, milestones and risks approved | OPEN |
| G-D10-08 Change control | Approved versioned baseline and exception process | OPEN |
| G-D10-09 Decision authority | Signed review minutes and approval record | OPEN |

# 5. Candidate architecture viewpoints

Context: six roles interact with web/mobile clients and third-party providers through approved authentication and authorization.

Container: browser/mobile → CDN/WAF/API gateway → candidate domain services → PostgreSQL, cache, search, media/object storage, event broker; all subject to NFR and security review.

Component: domain services own data and contracts; cross-domain communication uses explicit APIs and events, never undocumented shared-table writes.

Deployment and DR are treated in Day 12; do not presume a cloud provider, Kubernetes, or specific managed service has been approved.

| Viewpoint | Proposed content | Acceptance / decision |
| --- | --- | --- |
| Context | University hierarchy, learners, educators, professional learners, University services and external systems | Tenant scope and integration trust approved |
| Container | Web/mobile, identity, gateway, domain services, persistence, media, eventing, monitoring | Boundaries and data ownership reviewed |
| Component | Authorization, content state machine, assessment, attendance, credential signing, notifications | API/event traceability reviewed |
| Data | 55 logical objects to physical storage and retention | Data ownership and residency approved |
| Runtime | SSO, publish, assessment, certificate, live class, notification sequences | Failure paths and idempotency evidenced |

# 6. Service decomposition and ownership

Use bounded-context analysis as an engineering proposal. Avoid microservice-per-table and avoid assuming all candidate services must deploy independently on Day 1.

The 38 Day 6 endpoints and 10 events are the contract inventory; assign one authoritative owner for every write operation and event publication.

Independent notification service is explicitly required. Other service split decisions require performance, complexity, transaction and team-topology evidence.

| Candidate bounded context | Ownership and transaction boundary | Critical interfaces | RTM families |
| --- | --- | --- | --- |
| Identity and organization | University/SPC/institution, role assignments, SSO mapping | SSO, roles, institutional scopes | IAM, SEC |
| Course catalogue/content | Taxonomy, versions, publishing workflow, media metadata | Course/content APIs, published events | ACD |
| Learning delivery | Sessions, attendance, recordings/transcripts references | Live provider integration, attendance | ACD, ASM |
| Assessment | Questions, SME review, assignments, attempts, grading | Assessment/grade events | ASM |
| Academic record/credentials | Lifetime record, marksheets, signed certificates | DigiLocker, Registrar signature, verifier | ASM |
| Communications | Forums, announcements, notifications and channel delivery | Independent notification service | COM |
| Reporting/search | Materialized/read models and search projections, not transactional source | Indexing, dashboards, MPR | COM, OPS |
| Platform operations | Audit integrity, outbox, observability, backup and DR | SLO dashboards, recovery | SEC, OPS, NFR |

# 7. Data consistency and workflow ownership

Prefer single-domain ACID transactions where possible. For cross-service processes, use an explicit orchestration/choreography decision and compensating action catalogue.

Event publication should be reliable through a reviewed transactional-outbox or equivalent; exactly-once business outcome requires idempotency and reconciliation.

Published course versions, academic records, grading and certificate issuance require immutable or append-only evidence aligned with approved correction workflows.

| Workflow | Consistency / failure policy | Open approval |
| --- | --- | --- |
| Course publish | Approved state transition → commit → event → search/media projection | Review authority and version policy |
| Assessment submission | Atomic attempt/response write; dedupe; grading audit | Attempt policy and retry semantics |
| Attendance | Per-session idempotent records and alert events | Attendance grain and exception policy |
| Certificate | Record → authorized signing → numbered QR → optional DigiLocker handoff | Signer authority, disclosure, corrections |
| Notifications | Outbox → independent service → channels → receipts | Consent, retries, quotas |
| Offline mobile | Entitlement recheck on sync, deterministic conflict handling | Offline scope and expiry |

# 8. Architecture decision records and quality attributes

Create ADRs for candidate framework choice, identity provider, persistence topology, event broker, API gateway, caching, search, media/DRM and deployment approach.

Assess each option against India residency, security, team capability, availability, operating cost, 500k concurrency and testability. No vendor selection is implied.

Document data flows, trust boundaries, failure modes, RTO/RPO, 99.5% O&M availability and the evidence needed for decisions.

| ADR | Decision question | State |
| --- | --- | --- |
| ADR-11-01 | Modular monolith versus independently deployed services | OPEN |
| ADR-11-02 | Java/Spring Boot vs alternative source-suggested stack | OPEN |
| ADR-11-03 | Identity provider and federation model | OPEN |
| ADR-11-04 | Broker and outbox ownership | OPEN |
| ADR-11-05 | Data tenancy and service-level storage separation | OPEN |
| ADR-11-06 | Search and media pipeline | OPEN |

# 5. Verification and evidence plan

| Test ID | Verification scenario / required evidence | State |
| --- | --- | --- |
| D11-T01 | Every original RTM family maps to an owning design domain | PROPOSED — not executed |
| D11-T02 | Each of the 38 candidate APIs has a single authoritative owner | PROPOSED — not executed |
| D11-T03 | Each of 10 events has producer, consumer and idempotency ownership | PROPOSED — not executed |
| D11-T04 | Six roles remain unchanged in service boundary policy | PROPOSED — not executed |
| D11-T05 | Cross-tenant data access is denied in proposed enforcement layers | PROPOSED — not executed |
| D11-T06 | SME approval required before AI-generated questions publish | PROPOSED — not executed |
| D11-T07 | Registrar signing authority remains open without invented role | PROPOSED — not executed |
| D11-T08 | Course publish preserves versioned review/approval evidence | PROPOSED — not executed |
| D11-T09 | Audit ≥5 years and lifetime academic record policies are represented | PROPOSED — not executed |
| D11-T10 | External provider outage has safe retry/compensation design | PROPOSED — not executed |
| D11-T11 | Data residency includes media, logs, backups and integrations | PROPOSED — not executed |
| D11-T12 | Architecture options are scored against 500k workload assumptions | PROPOSED — not executed |

# 6. Day-specific design decisions — approval required

| ID | Decision to approve | State |
| --- | --- | --- |
| D11-DEC-01 | Approve bounded contexts and independent notification service boundary | OPEN — not approved |
| D11-DEC-02 | Approve modular monolith versus microservice deployment approach | OPEN — not approved |
| D11-DEC-03 | Approve API ownership and event producer/consumer matrix | OPEN — not approved |
| D11-DEC-04 | Approve data ownership and cross-domain consistency policy | OPEN — not approved |
| D11-DEC-05 | Approve identity federation and centralized/scoped authorization | OPEN — not approved |
| D11-DEC-06 | Approve content, grading and certificate state machine ownership | OPEN — not approved |
| D11-DEC-07 | Approve read-model/search synchronization and reconciliation | OPEN — not approved |
| D11-DEC-08 | Approve technology stack after trade-off evidence | OPEN — not approved |
| D11-DEC-09 | Approve service-level SLO ownership and observability requirements | OPEN — not approved |
| D11-DEC-10 | Approve architecture baseline conditional on Day 10 gate closure | OPEN — not approved |

# 7. All 38 proposed API contracts — unchanged from Day 6

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

# 8. All 10 proposed events — unchanged from Day 6

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

# 9. Exactly six University-defined roles and boundaries

| Role | Source-described responsibility | Proposed least-privilege boundary | Authorization scope | Open approval |
| --- | --- | --- | --- | --- |
| University Super Admin | University-wide administration | Administration only within formally approved University tenant; sensitive changes require strong auth and audit | University / all institutions? | Exact privileges and cross-institution scope OPEN |
| SPC Admin | SPC administration | Scoped to explicitly assigned SPC jurisdiction and linked institutions | SPC / jurisdiction | SPC-to-institution cardinality OPEN |
| Institution Admin | Institution administration | Scoped to assigned institution, not automatically all SPC or University data | Institution | Whether one person may administer multiple institutions OPEN |
| Faculty/Educator | Teaching and course activities | Only courses/classes and learner records explicitly assigned | Course / institution | Course sharing and co-author review rights OPEN |
| Student/Learner | Learning and personal academic activities | Own enrollments, assessments, attendance, results and approved learning resources | Self / enrollment | Guardian, transfer, lifetime account mapping OPEN |
| Registered Pharmacist | Professional learning role | Only authorized pharmacist learning/credential features after identity verification | Self / verified professional identity | Exact differentiation from Student and professional verification OPEN |

# 10. Complete 55-object catalogue — part A

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

# 10. Complete 55-object catalogue — part B

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

# 10. Complete 55-object catalogue — part C

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

# 10. Complete 55-object catalogue — part D

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 11. Day 3 clarifications — all 22 carried forward

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 12. Day 5 decisions — all 12 carried forward

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 13. Day 6 decisions — all 14 carried forward

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 14. Day 7 decisions — all 12 carried forward

| Decision ID | Decision / required owner | Status |
| --- | --- | --- |
| D7-DEC-01 | Approve six-role permission matrix by action and resource scope | OPEN — not approved |
| D7-DEC-02 | Resolve University/SPC/institution hierarchy and cross-tenant exception policy | OPEN — not approved |
| D7-DEC-03 | Confirm multi-role membership, delegation, session scope and role revocation | OPEN — not approved |
| D7-DEC-04 | Approve Registrar signing authority without inventing seventh role | OPEN — not approved |
| D7-DEC-05 | Approve SSO token mapping, OTP/MFA flows and session lifecycle | OPEN — not approved |
| D7-DEC-06 | Approve service-to-service trust, broker ACL and callback verification | OPEN — not approved |
| D7-DEC-07 | Approve provider inventory, contracts, sandboxes and India residency evidence | OPEN — not approved |
| D7-DEC-08 | Approve media DRM, recording entitlement and offline revocation rules | OPEN — not approved |
| D7-DEC-09 | Approve public QR verifier minimal response and anti-abuse rules | OPEN — not approved |
| D7-DEC-10 | Approve notification channel consent, templates and retry policy | OPEN — not approved |
| D7-DEC-11 | Approve security acceptance test evidence, VAPT and remediation gate | OPEN — not approved |
| D7-DEC-12 | Approve Day 7 authorization and integration contract baseline | OPEN — not approved |

# 15. Day 8 decisions — all 14 carried forward

| ID | Decision | State |
| --- | --- | --- |
| D8-DEC-01 | Approve integration owners, provider inventory and sandbox access | OPEN — approval required |
| D8-DEC-02 | Approve exact SSO/Digi-Pharmed/PRTS identity mapping and trust contracts | OPEN — approval required |
| D8-DEC-03 | Approve DigiLocker onboarding, Registrar signing and certificate disclosures | OPEN — approval required |
| D8-DEC-04 | Approve live-class/recording provider and concurrency entitlements | OPEN — approval required |
| D8-DEC-05 | Approve DRM/CDN/media residency and offline revocation behavior | OPEN — approval required |
| D8-DEC-06 | Approve messaging providers, consent, templates and rate quotas | OPEN — approval required |
| D8-DEC-07 | Approve AI question-generation data handling and SME review contract | OPEN — approval required |
| D8-DEC-08 | Approve end-to-end sequence and failure handling contracts | OPEN — approval required |
| D8-DEC-09 | Approve 500k concurrency interpretation and workload profile | OPEN — approval required |
| D8-DEC-10 | Approve p95/p99, TPS, soak duration and error thresholds (not in source) | OPEN — approval required |
| D8-DEC-11 | Approve India residency, audit retention and DR evidence methods | OPEN — approval required |
| D8-DEC-12 | Approve integration harness and synthetic data policies | OPEN — approval required |
| D8-DEC-13 | Approve CERT-In VAPT engagement, remediation and mobile security gate | OPEN — approval required |
| D8-DEC-14 | Approve Day 8 baseline and Day 9 transition | OPEN — approval required |

# 16. Day 9 decisions — all 12 carried forward

| Decision ID | Required approval | Status |
| --- | --- | --- |
| D9-DEC-01 | Approve 120-day stage allocations, gates and acceptance owners | OPEN — not approved |
| D9-DEC-02 | Approve baseline calendar, working-day definition, holidays and start date | OPEN — not approved |
| D9-DEC-03 | Approve detailed WBS, RTM mapping and scope exclusions | OPEN — not approved |
| D9-DEC-04 | Approve team availability, role mix, ramp-up and budget | OPEN — not approved |
| D9-DEC-05 | Approve three-point effort estimates, risk reserves and contingency | OPEN — not approved |
| D9-DEC-06 | Approve provider procurement, onboarding lead times and contractual SLAs | OPEN — not approved |
| D9-DEC-07 | Approve true CPM network after precedence and durations are supplied | OPEN — not approved |
| D9-DEC-08 | Approve 500k workload model and measurable NFR acceptance thresholds | OPEN — not approved |
| D9-DEC-09 | Approve VAPT, DR, UAT and mobile-store lead-time reservations | OPEN — not approved |
| D9-DEC-10 | Approve risk appetite, escalation thresholds and decision SLAs | OPEN — not approved |
| D9-DEC-11 | Approve Day 10 scope/design readiness pack inputs | OPEN — not approved |
| D9-DEC-12 | Authorize or withhold transition beyond discovery gate | OPEN — not approved |

# 17. Day 10 decisions — all 10 carried forward

| ID | Decision required | State |
| --- | --- | --- |
| D10-DEC-01 | Accept Day 2 original RTM as controlled reference after atomic wording audit | OPEN — not approved |
| D10-DEC-02 | Approve or reject critical tenancy and role assumptions | OPEN — not approved |
| D10-DEC-03 | Approve clarification ownership and resolution dates | OPEN — not approved |
| D10-DEC-04 | Approve provider dependency plan and fallback decisions | OPEN — not approved |
| D10-DEC-05 | Approve source-defined and proposed NFR acceptance measures separately | OPEN — not approved |
| D10-DEC-06 | Approve architecture traceability and security gate criteria | OPEN — not approved |
| D10-DEC-07 | Approve staffing/estimation assumptions and risk contingencies | OPEN — not approved |
| D10-DEC-08 | Decide G-D10: GO, CONDITIONAL GO or NO-GO with evidence | OPEN — not approved |
| D10-DEC-09 | Approve next-phase authority and exclusions | OPEN — not approved |
| D10-DEC-10 | Approve baseline versioning and PR review controls | OPEN — not approved |

# 18. Exit gate and downstream handoff

Maintain Day 10 NO-GO: do not authorize build, deployment, external credential access, production migration or irreversible commitments without recorded University decision.

Obtain written approval of requirements-to-design traceability, security and privacy boundaries, architecture assumptions, unresolved decisions and review evidence.

Day 11 output is a candidate design baseline for peer review; it does not assert that the source document mandated any proposed technology choice.

Track changes using versioned Word documents, GitHub pull requests and an approval register; never silently rewrite the Day 2 original RTM.

# 19. Sign-off

| Review authority | Decision | Evidence / date |
| --- | --- | --- |
| University Product Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Security / Privacy Owner | PENDING | — |
| Data Architect | PENDING | — |
| Integration Lead | PENDING | — |
| QA / Performance Lead | PENDING | — |
| Delivery Manager | PENDING | — |