# UNIVERSITY LMS

DAY 12 — DEPLOYMENT TOPOLOGY, RESILIENCE, SECURITY AND DISASTER RECOVERY

Draft v0.1 | Controlled architecture design | NO-GO for implementation pending University approval

| Control | Baseline |
| --- | --- |
| Programme | 120 working days; Day 11–25 detailed architecture phase proposed in Day 9 |
| Authority | Original Day 2 152 atomic RTM IDs; source requirements §§2–10; Days 3–10 working design |
| Status | Day 10 recommended NO-GO, not approved; work is conditional design-only and does not supersede that gate |
| Preservation | 55 logical objects, 38 proposed APIs, 10 events, six roles; open clarifications and decisions unchanged |
| Scope | No new University roles, RAG, invented payment flows, provider contracts, or claims of validated 500k performance |

# 1. Objectives, prerequisites and constraints

Continue design-only analysis while Day 10 NO-GO remains active; do not deploy production infrastructure.

Define logical deployment topology and India-resident trust boundaries without inventing a selected cloud, region or managed service.

Plan ≥99.5% O&M uptime, geo-DR RTO ≤4 hours and RPO ≤24 hours with measurable verification.

Define secure release, secrets, audit, observability and operational recovery evidence for the 500,000 concurrent-user requirement.

# 2. Original requirement family baseline — 152 IDs unchanged

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

# 3. Day 10 unresolved material blockers and closure evidence

| Blocker | Consequence if unresolved | Closure evidence | Owner (proposed) |
| --- | --- | --- | --- |
| BLK-01 Organization/SPC/institution cardinality | Wrong tenancy and permissions | Signed hierarchy and assignment examples | University PO / IAM |
| BLK-02 Role scope and Registrar authority | Unauthorized grades/certificates | Approved role matrix and signer trust model | University security / Registrar |
| BLK-03 Source-level atomic RTM audit | Missing or invented acceptance criteria | Reviewed clause-to-ID-to-test mapping | Business analyst / QA |
| BLK-04 Integration vendors and credentials | Untestable API and release blockers | Provider contract, sandbox, quota and security acceptance | Integration lead |
| BLK-05 Concurrency workload definition | Invalid capacity design and budget | Peak scenarios, TPS, session model and sign-off | Performance lead |
| BLK-06 Data retention/correction/residency | Compliance and recovery risk | Policy, region map, data flow and deletion rules | Security/privacy |
| BLK-07 Estimation and staffing | Unreliable 120-day commitment | Bottom-up WBS, 26 FTE assumption validation | Delivery manager |
| BLK-08 Mobile/live-provider dependencies | Go-live and parity risk | App-store accounts, DRM, live vendor capacity | Mobile lead |
| BLK-09 Formal review sign-offs | Uncontrolled scope/architecture baseline | Signed gate record and decision log | University sponsor |

# 4. Day 10 readiness gate — remains NO-GO until approved

| Gate criterion | Pass evidence | Disposition |
| --- | --- | --- |
| G-D10-01 Source scope integrity | Original source + RTM + gap report reviewed | OPEN |
| G-D10-02 Clarification ownership | All open questions assigned and critical blockers resolved or explicitly risk-accepted | OPEN |
| G-D10-03 Architecture traceability | ERD, data dictionary, API/event inventories and decisions linked to IDs | OPEN |
| G-D10-04 IAM and security | Role matrix, threat review, residency/audit policy and VAPT plan accepted | OPEN |
| G-D10-05 Integration feasibility | Provider contracts, sandbox readiness and alternatives documented | OPEN |
| G-D10-06 NFR testability | 500k workload, availability, DR and mobile acceptance metrics signed | OPEN |
| G-D10-07 Delivery feasibility | Bottom-up estimation, resources, milestones and risks approved | OPEN |
| G-D10-08 Change control | Approved versioned baseline and exception process | OPEN |
| G-D10-09 Decision authority | Signed review minutes and approval record | OPEN |

# 5. Deployment topology — logical design only

Propose India-resident primary and geo-DR deployments for all regulated application data, logs, object storage, keys and backups. Confirm vendor, region, service quotas and disaster-failure domain before committing.

Design edge routing through DNS/CDN/WAF and API gateway, with private service connectivity, least-privilege network policy, rate limiting and managed secrets.

Distinguish the web/API path, large-scale video/CDN path, asynchronous event processing and batch/reporting path; do not assume 500,000 concurrent learners equal 500,000 DB connections.

Specify production, staging, integration and disposable testing environments; no production credential sharing or direct database access from client networks.

| Tier | Candidate deployment responsibility | Approval evidence |
| --- | --- | --- |
| Edge | DNS, CDN, WAF/DDoS, TLS, routing, signed media URLs | India routing/residency and provider capacity |
| Identity | SSO/OIDC broker, scoped authorization, admin MFA | IdP contract and policy |
| Compute | Horizontally scalable stateless web/API workers and background consumers | Runtime choice, load evidence |
| Transactional data | PostgreSQL HA, backups, access controls, migrations | RTO/RPO and tenancy decisions |
| Cache/search | Redis/search as optional read/acceleration layers | Cache correctness and residency |
| Media | Private object storage, transcoding, CDN, DRM, recording/transcripts | Content provider and license design |
| Eventing | Durable broker/outbox/DLQ and replay control | Broker selection, schema governance |
| Operations | Metrics, logs, traces, tamper-evident audit, alerts, runbooks | Retention and on-call owner |

# 6. Availability, resiliency and failure-domain design

The source target is ≥99.5% O&M uptime. Translate into a measured service-level indicator and agreed monitoring calendar, not an unapproved per-endpoint SLA.

Apply redundancy and fault isolation to identity, application services, data, queues, external dependencies and media; design for graceful degradation rather than hiding failures.

Use bounded retries with jitter, idempotency keys, timeouts, circuit breakers and dead-letter/reconciliation workflows where applicable.

Document dependency failures explicitly: IdP, live-class provider, notification channels, DigiLocker, media DRM and certificate signing.

| Failure | Proposed response | Evidence required |
| --- | --- | --- |
| API instance loss | Health checks, rolling replacement, autoscaling | Chaos/restart tests |
| AZ / zone failure | Redundant service and database availability topology | Failover test |
| Region outage | Documented geo-DR switch and data recovery | Timed RTO/RPO drill |
| Provider SSO outage | Fail closed for new login; documented existing-session policy | Security and business sign-off |
| Live class outage | User-facing error, rescheduling/recovery workflow | Provider contract and failure test |
| Notification outage | Queue/retry/reconcile; no duplicate business effect | DLQ replay evidence |
| Database saturation | Pooling, backpressure, rate limit and load shedding | Representative load benchmark |
| Search/CDN lag | Source-of-truth consistency and projection replay | Reconciliation tests |

# 7. Backup, restore and geo-DR runbook

RTO ≤4 hours and RPO ≤24 hours are source requirements. Proposed backup frequency and replication mode must be selected only after evidence, cost and security review.

Define backup ownership, encryption/key escrow, immutable backup protection, restore authorization, failover/failback steps and dependency recovery order.

Measure data completeness, schema version, audit integrity, certificate consistency, media availability and application readiness during DR exercises.

Account for provider-hosted live recordings and cross-region restrictions; geo-DR is not complete if critical external service data cannot be restored.

| DR step | Acceptance evidence | State |
| --- | --- | --- |
| Declare incident | Authorized incident commander, timestamp, incident severity | NOT TESTED |
| Identify recovery point | Database/object/event consistency and recoverable timestamp | NOT TESTED |
| Restore infrastructure | IaC plan, network, DNS, keys, secrets, app artifacts | NOT TESTED |
| Restore data | DB PITR, object storage, audit and event replay | NOT TESTED |
| Validate service | SSO, role scope, content, assessment, certificates, notifications | NOT TESTED |
| Measure objectives | Elapsed recovery ≤4h and data loss ≤24h | NOT TESTED |
| Fail back | Data reconciliation, rollback/failback authorization | NOT TESTED |

# 8. Security zones, secrets and compliance

Enforce defense in depth: WAF/DDoS, TLS, API authentication, role/object authorization, private data network, encryption, KMS/HSM controls and independent audit.

Keep all sensitive credentials in an approved secret manager; never store provider secrets in Word, GitHub, CI logs or environment templates.

Design data residency verification for primary, DR, CDN/media, mobile analytics, telemetry, third-party providers and backups.

Mobile baseline: Android 8+, iOS 14+, OWASP MASVS, device keystore/keychain, offline cache encryption and revocation.

Independent VAPT by CERT-In empanelled assessor before go-live and annually; findings and remediation are release gates.

| Zone | Proposed trust boundary | Security evidence |
| --- | --- | --- |
| Public client/edge | Untrusted web/mobile and CDN access | WAF, TLS, rate-limit and auth tests |
| Application | Authenticated gateway to scoped services | IAM policy and BOLA/BFLA tests |
| Data | Private database/object storage, no public access | Network/role audit, encryption |
| Provider integration | Outbound egress and signed inbound callbacks | Contract and signature verification |
| Operations | Privileged admin, CI/CD and emergency access | MFA, approvals, immutable audit |
| DR | Isolated restore credentials and recovery environment | Key availability and restore tests |

# 9. Observability, SLO and incident response

Define golden signals per service: request volume, latency, errors and saturation; include user-visible learning workflows, live class join, assessments and certificate issuance.

Attach correlation/trace IDs to APIs, events and external callbacks without logging tokens or student PII; use consistent redaction and retention.

Create alert severity levels, escalation ownership, on-call rotation, runbooks and post-incident action tracking.

99.5% uptime is an O&M source target; any proposed per-service SLOs, p95/p99 latency or error budget require University approval.

| Signal | Measurement proposal | Open decision |
| --- | --- | --- |
| Availability | End-to-end synthetic checks + real traffic SLI | Measurement calendar/exclusions |
| Latency | p50/p95/p99 API and key workflow times | Numerical targets not specified |
| Errors | 5xx, business failure and integration error categories | Error budget and alert thresholds |
| Saturation | DB pools, queues, CPU/memory, provider quotas | Autoscaling threshold |
| Security | Auth denials, abuse, policy anomalies and audit integrity | Detection thresholds |
| DR | Backup success, replication lag, restore drill elapsed time | RTO/RPO proof cadence |

# 5. Verification and evidence plan

| Test ID | Verification scenario / required evidence | State |
| --- | --- | --- |
| D12-T01 | All production and DR data paths meet verified India residency | PROPOSED — not executed |
| D12-T02 | Edge rejects abusive traffic and unauthenticated protected APIs | PROPOSED — not executed |
| D12-T03 | Cross-tenant role and data isolation persists after failover | PROPOSED — not executed |
| D12-T04 | Identity outage follows approved fail-closed policy | PROPOSED — not executed |
| D12-T05 | Availability SLI accurately reflects end-user workflow | PROPOSED — not executed |
| D12-T06 | Database zone failure is recovered within approved service objective | PROPOSED — not executed |
| D12-T07 | Geo-DR drill demonstrates RTO ≤4 hours | PROPOSED — not executed |
| D12-T08 | Geo-DR drill demonstrates RPO ≤24 hours | PROPOSED — not executed |
| D12-T09 | Restored audit events remain tamper-evident and retrievable for ≥5 years | PROPOSED — not executed |
| D12-T10 | Lifetime academic records survive backup and recovery | PROPOSED — not executed |
| D12-T11 | Certificate number/signature verification remains correct after restore | PROPOSED — not executed |
| D12-T12 | Notification outbox/DLQ replay does not duplicate business effects | PROPOSED — not executed |
| D12-T13 | Media/CDN and live-class degradation follow approved recovery behavior | PROPOSED — not executed |
| D12-T14 | Secrets and keys are not exposed in repository or logs | PROPOSED — not executed |
| D12-T15 | Mobile offline session and entitlement revocation is secure | PROPOSED — not executed |
| D12-T16 | 500k-user workload benchmark includes provider quotas and database pools | PROPOSED — not executed |
| D12-T17 | Independent CERT-In VAPT evidence and remediation are captured | PROPOSED — not executed |
| D12-T18 | Infrastructure changes use approved change tickets and rollback rehearsal | PROPOSED — not executed |

# 6. Day-specific design decisions — approval required

| ID | Decision to approve | State |
| --- | --- | --- |
| D12-DEC-01 | Approve India-resident primary/DR hosting locations and cloud/provider selection | OPEN — not approved |
| D12-DEC-02 | Approve edge, CDN, WAF, network and gateway topology | OPEN — not approved |
| D12-DEC-03 | Approve database HA, replication, backup, key custody and restore design | OPEN — not approved |
| D12-DEC-04 | Approve availability SLI measurement window and operational ownership | OPEN — not approved |
| D12-DEC-05 | Approve failover and failback runbook with RTO/RPO drill | OPEN — not approved |
| D12-DEC-06 | Approve service-to-service security and provider callback egress boundaries | OPEN — not approved |
| D12-DEC-07 | Approve capacity/load profile for 500,000 concurrent users | OPEN — not approved |
| D12-DEC-08 | Approve monitoring, logs, traces, retention and tamper-evident audit implementation | OPEN — not approved |
| D12-DEC-09 | Approve secrets and privileged CI/CD access governance | OPEN — not approved |
| D12-DEC-10 | Approve mobile offline and media DRM recovery boundaries | OPEN — not approved |
| D12-DEC-11 | Approve incident management, on-call and escalation responsibilities | OPEN — not approved |
| D12-DEC-12 | Approve Day 12 topology conditional on Day 10 gate closure | OPEN — not approved |

# 7. All 38 proposed API contracts — unchanged from Day 6

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

# 8. All 10 proposed events — unchanged from Day 6

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

# 9. Exactly six University-defined roles and boundaries

| Role | Source-described responsibility | Proposed least-privilege boundary | Authorization scope | Open approval |
| --- | --- | --- | --- | --- |
| University Super Admin | University-wide administration | Administration only within formally approved University tenant; sensitive changes require strong auth and audit | University / all institutions? | Exact privileges and cross-institution scope OPEN |
| SPC Admin | SPC administration | Scoped to explicitly assigned SPC jurisdiction and linked institutions | SPC / jurisdiction | SPC-to-institution cardinality OPEN |
| Institution Admin | Institution administration | Scoped to assigned institution, not automatically all SPC or University data | Institution | Whether one person may administer multiple institutions OPEN |
| Faculty/Educator | Teaching and course activities | Only courses/classes and learner records explicitly assigned | Course / institution | Course sharing and co-author review rights OPEN |
| Student/Learner | Learning and personal academic activities | Own enrollments, assessments, attendance, results and approved learning resources | Self / enrollment | Guardian, transfer, lifetime account mapping OPEN |
| Registered Pharmacist | Professional learning role | Only authorized pharmacist learning/credential features after identity verification | Self / verified professional identity | Exact differentiation from Student and professional verification OPEN |

# 10. Complete 55-object catalogue — part A

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

# 10. Complete 55-object catalogue — part B

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

# 10. Complete 55-object catalogue — part C

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

# 10. Complete 55-object catalogue — part D

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 11. Day 3 clarifications — all 22 carried forward

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 12. Day 5 decisions — all 12 carried forward

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 13. Day 6 decisions — all 14 carried forward

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 14. Day 7 decisions — all 12 carried forward

| Decision ID | Decision / required owner | Status |
| --- | --- | --- |
| D7-DEC-01 | Approve six-role permission matrix by action and resource scope | OPEN — not approved |
| D7-DEC-02 | Resolve University/SPC/institution hierarchy and cross-tenant exception policy | OPEN — not approved |
| D7-DEC-03 | Confirm multi-role membership, delegation, session scope and role revocation | OPEN — not approved |
| D7-DEC-04 | Approve Registrar signing authority without inventing seventh role | OPEN — not approved |
| D7-DEC-05 | Approve SSO token mapping, OTP/MFA flows and session lifecycle | OPEN — not approved |
| D7-DEC-06 | Approve service-to-service trust, broker ACL and callback verification | OPEN — not approved |
| D7-DEC-07 | Approve provider inventory, contracts, sandboxes and India residency evidence | OPEN — not approved |
| D7-DEC-08 | Approve media DRM, recording entitlement and offline revocation rules | OPEN — not approved |
| D7-DEC-09 | Approve public QR verifier minimal response and anti-abuse rules | OPEN — not approved |
| D7-DEC-10 | Approve notification channel consent, templates and retry policy | OPEN — not approved |
| D7-DEC-11 | Approve security acceptance test evidence, VAPT and remediation gate | OPEN — not approved |
| D7-DEC-12 | Approve Day 7 authorization and integration contract baseline | OPEN — not approved |

# 15. Day 8 decisions — all 14 carried forward

| ID | Decision | State |
| --- | --- | --- |
| D8-DEC-01 | Approve integration owners, provider inventory and sandbox access | OPEN — approval required |
| D8-DEC-02 | Approve exact SSO/Digi-Pharmed/PRTS identity mapping and trust contracts | OPEN — approval required |
| D8-DEC-03 | Approve DigiLocker onboarding, Registrar signing and certificate disclosures | OPEN — approval required |
| D8-DEC-04 | Approve live-class/recording provider and concurrency entitlements | OPEN — approval required |
| D8-DEC-05 | Approve DRM/CDN/media residency and offline revocation behavior | OPEN — approval required |
| D8-DEC-06 | Approve messaging providers, consent, templates and rate quotas | OPEN — approval required |
| D8-DEC-07 | Approve AI question-generation data handling and SME review contract | OPEN — approval required |
| D8-DEC-08 | Approve end-to-end sequence and failure handling contracts | OPEN — approval required |
| D8-DEC-09 | Approve 500k concurrency interpretation and workload profile | OPEN — approval required |
| D8-DEC-10 | Approve p95/p99, TPS, soak duration and error thresholds (not in source) | OPEN — approval required |
| D8-DEC-11 | Approve India residency, audit retention and DR evidence methods | OPEN — approval required |
| D8-DEC-12 | Approve integration harness and synthetic data policies | OPEN — approval required |
| D8-DEC-13 | Approve CERT-In VAPT engagement, remediation and mobile security gate | OPEN — approval required |
| D8-DEC-14 | Approve Day 8 baseline and Day 9 transition | OPEN — approval required |

# 16. Day 9 decisions — all 12 carried forward

| Decision ID | Required approval | Status |
| --- | --- | --- |
| D9-DEC-01 | Approve 120-day stage allocations, gates and acceptance owners | OPEN — not approved |
| D9-DEC-02 | Approve baseline calendar, working-day definition, holidays and start date | OPEN — not approved |
| D9-DEC-03 | Approve detailed WBS, RTM mapping and scope exclusions | OPEN — not approved |
| D9-DEC-04 | Approve team availability, role mix, ramp-up and budget | OPEN — not approved |
| D9-DEC-05 | Approve three-point effort estimates, risk reserves and contingency | OPEN — not approved |
| D9-DEC-06 | Approve provider procurement, onboarding lead times and contractual SLAs | OPEN — not approved |
| D9-DEC-07 | Approve true CPM network after precedence and durations are supplied | OPEN — not approved |
| D9-DEC-08 | Approve 500k workload model and measurable NFR acceptance thresholds | OPEN — not approved |
| D9-DEC-09 | Approve VAPT, DR, UAT and mobile-store lead-time reservations | OPEN — not approved |
| D9-DEC-10 | Approve risk appetite, escalation thresholds and decision SLAs | OPEN — not approved |
| D9-DEC-11 | Approve Day 10 scope/design readiness pack inputs | OPEN — not approved |
| D9-DEC-12 | Authorize or withhold transition beyond discovery gate | OPEN — not approved |

# 17. Day 10 decisions — all 10 carried forward

| ID | Decision required | State |
| --- | --- | --- |
| D10-DEC-01 | Accept Day 2 original RTM as controlled reference after atomic wording audit | OPEN — not approved |
| D10-DEC-02 | Approve or reject critical tenancy and role assumptions | OPEN — not approved |
| D10-DEC-03 | Approve clarification ownership and resolution dates | OPEN — not approved |
| D10-DEC-04 | Approve provider dependency plan and fallback decisions | OPEN — not approved |
| D10-DEC-05 | Approve source-defined and proposed NFR acceptance measures separately | OPEN — not approved |
| D10-DEC-06 | Approve architecture traceability and security gate criteria | OPEN — not approved |
| D10-DEC-07 | Approve staffing/estimation assumptions and risk contingencies | OPEN — not approved |
| D10-DEC-08 | Decide G-D10: GO, CONDITIONAL GO or NO-GO with evidence | OPEN — not approved |
| D10-DEC-09 | Approve next-phase authority and exclusions | OPEN — not approved |
| D10-DEC-10 | Approve baseline versioning and PR review controls | OPEN — not approved |

# 18. Exit gate and downstream handoff

Maintain Day 10 NO-GO: do not authorize build, deployment, external credential access, production migration or irreversible commitments without recorded University decision.

Obtain written approval of requirements-to-design traceability, security and privacy boundaries, architecture assumptions, unresolved decisions and review evidence.

Day 12 output is a candidate design baseline for peer review; it does not assert that the source document mandated any proposed technology choice.

Track changes using versioned Word documents, GitHub pull requests and an approval register; never silently rewrite the Day 2 original RTM.

# 19. Sign-off

| Review authority | Decision | Evidence / date |
| --- | --- | --- |
| University Product Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Security / Privacy Owner | PENDING | — |
| Data Architect | PENDING | — |
| Integration Lead | PENDING | — |
| QA / Performance Lead | PENDING | — |
| Delivery Manager | PENDING | — |