# UNIVERSITY LMS

DAY 13 — INFRASTRUCTURE-AS-CODE, CI/CD, ENVIRONMENT GOVERNANCE & RELEASE ARCHITECTURE

Draft v0.1  |  Detailed Architecture Phase (working day 13 of 120)  |  Review Required / Not Approved

| Document control | Value |
| --- | --- |
| Baseline | Original Day 2 atomic RTM: 152 IDs (10 NFR, 20 IAM, 23 ACD, 23 ASM, 22 COM, 28 MOB, 16 SEC, 10 OPS) |
| Source | University technical requirements §§2–10 and prior Day 1–12 draft design artifacts |
| Upstream continuity | Day 3: 55 candidate objects and 22 clarifications; Day 6: 38 candidate APIs and 10 events; six roles; Day 9: 120 working days |
| Approval state | Day 10 recommended NO-GO. This Day 13 design does not reverse that gate or authorize build/deployment. |
| Design scope | Environment topology, IaC module contracts, delivery pipelines, supply-chain controls, release safety, rollback and verification evidence. |
| No scope addition | No seventh role, no RAG, no payment processing workflow, no unapproved vendor/technology commitment. |

# 1. Day 13 objectives and entry constraints

Translate Day 11 service decomposition and Day 12 topology/security into a reviewable deployment and infrastructure-as-code (IaC) blueprint, without provisioning resources.

Define separation of development, integration, staging/performance, pre-production and production, including India-resident data, least privilege and safe synthetic test data.

Design reproducible CI/CD for web, backend services, Android/iOS clients, infrastructure, database migrations, contracts and evidence with independent approvals.

Identify immutable artifact provenance, dependency/security scanning, infrastructure drift controls, change windows, deployment strategies and rollback/roll-forward procedures.

Carry forward all unresolved Day 3, Day 5–12 design questions; treat Day 10 NO-GO as active until University sign-off.

# 2. Requirements coverage — 152-ID baseline unchanged

| Family | Requirement IDs | Count | Day 6 design coverage |
| --- | --- | --- | --- |
| NFR | NFR-001–010 | 10 | Scale, reliability, latency evidence, DR |
| IAM | IAM-001–020 | 20 | Login, MFA, scoped RBAC, SSO, identities |
| ACD | ACD-001–023 | 23 | Academic taxonomy, course, publishing, classes, media/search |
| ASM | ASM-001–023 | 23 | Attendance, AI+SME, assessment, marksheets, records, certificates |
| COM | COM-001–022 | 22 | Dashboards, MPR, forums, calendar, notification channels |
| MOB | MOB-001–028 | 28 | Web/mobile parity, DRM, offline and device security |
| SEC | SEC-001–016 | 16 | OWASP, audit, India residency, VAPT, authz |
| OPS | OPS-001–010 | 10 | Monitoring, deployment, backups, DR, operations |

# 3. Environment and account/project isolation design

| Environment | Purpose | Isolation & access proposal | Promotion gate |
| --- | --- | --- | --- |
| Developer / disposable | Local unit tests, mock providers, synthetic data | No production credentials or personal data; disposable databases and mocks | Automated tests |
| Shared integration | API, event, schema and provider-sandbox integration | Separate service identities, controlled outbound egress, nonproduction test data | Contract and integration test evidence |
| QA / system | Cross-role and multi-tenant E2E validation | Representative synthetic institutions, learners, records and entitlements | Functional/security test pass |
| Performance / resilience | 500k concurrency workload rehearsal, failover and recovery | Isolated capacity; realistic anonymized/synthetic dataset; provider quotas approved | Measured performance and DR evidence |
| Preproduction / UAT | University review and release candidate sign-off | Production-like config with no uncontrolled production PII | University acceptance and VAPT clearance |
| Production / O&M | University services, ≥99.5% availability target | Private data network, India residency, tightly restricted change rights | Explicit go-live approval |
| Geo-DR | RTO ≤4h, RPO ≤24h restoration | Approved India-resident recovery region, independent secrets and backups | Timed DR drill |

Physical accounts/subscriptions, region names and environment count are candidate engineering choices, not approved University requirements. Cost, isolation and provider constraints require review.

# 4. Infrastructure-as-code architecture and module catalogue

| IaC module | Inputs and outputs (candidate) | Guardrails / tests | Approval dependency |
| --- | --- | --- | --- |
| foundation | Account/project structure, naming, tags, cost controls | Policy-as-code, owner tags, deletion protection | Cloud/vendor choice |
| network-edge | VPC/VNet, private networks, WAF, DNS, CDN, TLS | No public DB, ingress allowlists, TLS checks | Residency/CDN provider |
| identity-security | Workload identities, roles, KMS, secret references | Least privilege, no hard-coded secrets, access audit | SSO/IAM and signing keys |
| compute | Stateless services, scaling policies, health checks | Resource limits, rolling readiness, quota checks | Service deployment architecture |
| data | DB HA, backup, encryption, access, schema ownership | Backup/PITR checks, no destructive default | Day 5 DB design |
| eventing | Broker/queues, topic ACL, DLQ and replay | Auth producer/consumer, retention, schema validation | Day 6 event ownership |
| media | Private objects, CDN, DRM/key refs, recording storage | Signed access, encryption, region validation | Provider/media decisions |
| observability | Metrics, traces, logs, alerting, audit integrity | PII redaction, retention ≥5y for audit | Security/SRE policy |
| dr | Recovery topology, restore dependencies and runbook | Drift detection, isolated keys, timed restore | Day 12 DR approval |

IaC language/tooling (e.g., Terraform/CloudFormation) remains a proposed choice; no tool is mandated by the University source.

Every module requires input/output contract, environment parameters, provider version pinning, state locking, encryption, least privilege and a documented destroy safeguard.

Production infrastructure changes require reviewed plan output, separate approver and immutable evidence; forbid unreviewed manual console changes except logged emergency access.

# 5. Repository and branch governance

| Repository area (candidate) | Contents | Change control |
| --- | --- | --- |
| docs/requirements/ | Controlled Day 1–13 Word files, source references, RTM index | Review/approval; do not silently rewrite baseline |
| docs/architecture/ | ADRs, deployment diagrams, threat model, data dictionary | Architect/security review |
| contracts/openapi/ | Versioned OpenAPI files for 38 candidate endpoints | Consumer compatibility checks |
| contracts/events/ | Schemas for 10 candidate events | Schema compatibility and ownership review |
| infra/modules/ | Reusable IaC modules and policy tests | Platform/security approvals |
| infra/environments/ | Nonsecret environment configuration and promotion definitions | Environment owner review |
| db/migrations/ | Versioned migration scripts and checksums | DBA review, backup evidence |
| pipelines/ | Build, scan, test, sign, release workflow definitions | Two-person review for protected releases |
| tests/ and evidence/ | Contract, security, integration, load and DR test plans/results | Evidence retained with release identifier |

Repository structure is a proposal. Word files are binary; GitHub can version them but cannot perform reliable line-level diff. Require document version, approval metadata and human comparison of changed Word documents.

# 6. CI/CD pipeline design by stage

| Stage | Automated control / artifact | Fail condition | Human gate |
| --- | --- | --- | --- |
| P0 Intake | Ticket/RTM/ADR links, branch, ownership and scope check | No requirement trace or unauthorized scope | PO for scope change |
| P1 Static validation | Formatting, lint, unit tests, API/event schema lint | Test/schema failure | Developer review |
| P2 Security | SAST, secret scan, SCA/license, IaC policy, container scan | Critical unwaived issue | Security exception if applicable |
| P3 Build | Reproducible build, SBOM, artifact signature, provenance | Unsigned/nonreproducible artifact | Release manager |
| P4 Integration | Contract tests, mocked provider faults, E2E, migrations rehearsal | Contract break, auth bypass, unsafe migration | QA / integration owner |
| P5 Nonfunctional | Load, resiliency, India residency and recovery evidence | Signed acceptance not met | Performance/SRE owner |
| P6 UAT & VAPT | University UAT, CERT-In empanelled VAPT before go-live | Critical finding or UAT failure | University + Security |
| P7 Production promotion | Immutable approved artifact, change ticket, deploy + smoke | Unapproved or altered artifact | Designated release approvers |
| P8 Postdeploy | Synthetic checks, error/latency monitors, audit and rollback readiness | Health/SLO regression | Operations acceptance |

The pipeline is a target control model. No CI/CD platform, repository policy or paid enforcement feature is assumed to be available.

# 7. Deployment, schema migration and rollback strategies

| Component | Proposed deployment method | Rollback / recovery | Special risk |
| --- | --- | --- | --- |
| Stateless APIs | Rolling/canary/blue-green based on platform support | Revert immutable artifact; verify backward-compatible contracts | Cross-version API clients |
| Web UI | Versioned static assets and controlled CDN invalidation | Revert deployment and assets | Cached asset mismatch |
| Android/iOS | Staged rollout and store release process | Feature disable or patched store release; binary rollback may be limited | Concurrent go-live/parity |
| Database | Expand–migrate–contract; additive changes first | Forward fix/PITR per approved runbook, not blind down migration | Lifetime academic records |
| Events | Schema-compatible producer/consumer changes | Dual-read/compatibility window and replay | DLQ duplication |
| Media/CDN | Versioned metadata and signed entitlements | Restore previous metadata/entitlement policy | DRM/recording leakage |
| Identity config | Change-reviewed roles/scopes/keys | Controlled rollback and token revocation | Cross-tenant privilege escalation |

Feature flags may support safe progressive delivery, but are an engineering option and must not bypass authorization or University approval.

Rollbacks must preserve issued certificates, marksheets, academic history and tamper-evident audit; never delete irreversible learner outcomes to recover software.

Each release must include prechecks, backup confirmation, migration dry run, go/no-go checklist, smoke tests, rollback criteria and postdeployment owner.

# 8. Supply-chain and security controls

No secrets, provider tokens, production personal data, raw OTPs or private signing keys in GitHub, Word artifacts, CI logs or test fixtures.

Use scoped workload identities and ephemeral credentials when supported; record all privileged access and require MFA for administrators.

Pin build dependencies and base images, generate SBOM, scan vulnerabilities and license exposure, sign release artifacts and verify provenance at promotion.

Enforce separation of duties between developer, reviewer, deployment approver and production operator where organizational staffing allows.

Validate tenant boundaries, BOLA/BFLA, mobile MASVS and public QR certificate privacy in release security gates.

Ensure logs, backups, artifact stores, observability and DR evidence comply with India residency and approved retention.

# 9. Capacity, availability and observability validation

| Objective | Source requirement | Planned evidence | State |
| --- | --- | --- | --- |
| Peak concurrency | ≥500,000 concurrent users | University-approved workload model; provider quotas; realistic load and soak tests | NOT VERIFIED |
| O&M availability | ≥99.5% | Synthetic/end-user SLIs, agreed observation window and incident tracking | NOT VERIFIED |
| Geo-DR recovery time | RTO ≤4 hours | Timed end-to-end recovery drill | NOT VERIFIED |
| Geo-DR recovery point | RPO ≤24 hours | Recovery-point/data-integrity check | NOT VERIFIED |
| Audit | Tamper-evident retention ≥5 years | Integrity anchor, retention and retrieval tests | NOT VERIFIED |
| Academic history | Lifetime academic record | Retention, migration and restore verification | NOT VERIFIED |
| Media | CDN-backed AV across India | Regional playback and entitlement tests | NOT VERIFIED |
| Mobile | Android 8+, iOS 14+, web/mobile parity | Device matrix and concurrent release evidence | NOT VERIFIED |
| Security | CERT-In empanelled VAPT prego-live and annually | Assessor report, remediation and approval | NOT VERIFIED |

# 10. Pipeline and environment verification scenarios

| Test ID | Verification scenario | RTM family |
| --- | --- | --- |
| D13-T01 | Unauthorized main-branch direct update is blocked by the agreed review process | OPS / SEC |
| D13-T02 | CI rejects leaked test credential and exposed signing key | SEC |
| D13-T03 | Unapproved IaC opens database to internet; policy check rejects | SEC / OPS |
| D13-T04 | Drift between deployed and approved IaC is detected | OPS |
| D13-T05 | Staging and production identities cannot access each other’s data | IAM / SEC |
| D13-T06 | Cross-tenant application query remains denied after promotion | IAM / SEC |
| D13-T07 | API schema breaking change fails contract compatibility check | OPS / ACD |
| D13-T08 | Event schema break fails consumer compatibility check | OPS |
| D13-T09 | Database migration replays idempotently in disposable environment | OPS |
| D13-T10 | Failed migration preserves learner academic records | ASM / OPS |
| D13-T11 | Rollback of API preserves certificate issuance and audit evidence | ASM / SEC |
| D13-T12 | Artifact promotion rejects changed checksum or invalid signature | SEC / OPS |
| D13-T13 | Unreviewed AI question cannot pass publish workflow | ASM |
| D13-T14 | Admin privilege change requires MFA and audit evidence | IAM / SEC |
| D13-T15 | CDN media signed access expires and denies unauthorized learner | ACD / MOB |
| D13-T16 | Notification provider outage recovers without duplicate send | COM / OPS |
| D13-T17 | Load model evaluates 500k concurrency with provider quotas | NFR |
| D13-T18 | Geo-DR drill measures RTO ≤4h and RPO ≤24h | NFR / OPS |
| D13-T19 | India residency verified for backups, logs, CDN and DR | SEC |
| D13-T20 | Mobile release parity and minimum OS versions verified | MOB |
| D13-T21 | Independent VAPT and remediation gate blocks unapproved go-live | SEC / OPS |
| D13-T22 | Audit remains tamper-evident and retrievable after recovery | SEC |

# 11. Day 13 open decisions — no implicit approvals

| Decision ID | Required decision | Status |
| --- | --- | --- |
| D13-DEC-01 | Select IaC tool, provider and state-management architecture | OPEN — not approved |
| D13-DEC-02 | Approve account/project and environment isolation model | OPEN — not approved |
| D13-DEC-03 | Approve India-region selection and geo-DR boundaries | OPEN — not approved |
| D13-DEC-04 | Approve branch rules, PR reviewers and Word-document approval method | OPEN — not approved |
| D13-DEC-05 | Approve CI/CD platform, runner security and artifact registry | OPEN — not approved |
| D13-DEC-06 | Approve build provenance, SBOM, scanning thresholds and exceptions | OPEN — not approved |
| D13-DEC-07 | Approve application and database promotion/rollback strategies | OPEN — not approved |
| D13-DEC-08 | Approve mobile store release and web/mobile parity gate | OPEN — not approved |
| D13-DEC-09 | Approve security/IAM and production secrets custody | OPEN — not approved |
| D13-DEC-10 | Approve observability/SLO and incident/change governance | OPEN — not approved |
| D13-DEC-11 | Approve performance, DR and VAPT evidence acceptance criteria | OPEN — not approved |
| D13-DEC-12 | Approve Day 13 design after Day 10 blocking gate resolution | OPEN — not approved |

# 12. Day 10 material blockers — unchanged

| Blocker | Consequence if unresolved | Closure evidence | Owner (proposed) |
| --- | --- | --- | --- |
| BLK-01 Organization/SPC/institution cardinality | Wrong tenancy and permissions | Signed hierarchy and assignment examples | University PO / IAM |
| BLK-02 Role scope and Registrar authority | Unauthorized grades/certificates | Approved role matrix and signer trust model | University security / Registrar |
| BLK-03 Source-level atomic RTM audit | Missing or invented acceptance criteria | Reviewed clause-to-ID-to-test mapping | Business analyst / QA |
| BLK-04 Integration vendors and credentials | Untestable API and release blockers | Provider contract, sandbox, quota and security acceptance | Integration lead |
| BLK-05 Concurrency workload definition | Invalid capacity design and budget | Peak scenarios, TPS, session model and sign-off | Performance lead |
| BLK-06 Data retention/correction/residency | Compliance and recovery risk | Policy, region map, data flow and deletion rules | Security/privacy |
| BLK-07 Estimation and staffing | Unreliable 120-day commitment | Bottom-up WBS, 26 FTE assumption validation | Delivery manager |
| BLK-08 Mobile/live-provider dependencies | Go-live and parity risk | App-store accounts, DRM, live vendor capacity | Mobile lead |
| BLK-09 Formal review sign-offs | Uncontrolled scope/architecture baseline | Signed gate record and decision log | University sponsor |

# 13. Day 10 readiness gate — unchanged

| Gate criterion | Pass evidence | Disposition |
| --- | --- | --- |
| G-D10-01 Source scope integrity | Original source + RTM + gap report reviewed | OPEN |
| G-D10-02 Clarification ownership | All open questions assigned and critical blockers resolved or explicitly risk-accepted | OPEN |
| G-D10-03 Architecture traceability | ERD, data dictionary, API/event inventories and decisions linked to IDs | OPEN |
| G-D10-04 IAM and security | Role matrix, threat review, residency/audit policy and VAPT plan accepted | OPEN |
| G-D10-05 Integration feasibility | Provider contracts, sandbox readiness and alternatives documented | OPEN |
| G-D10-06 NFR testability | 500k workload, availability, DR and mobile acceptance metrics signed | OPEN |
| G-D10-07 Delivery feasibility | Bottom-up estimation, resources, milestones and risks approved | OPEN |
| G-D10-08 Change control | Approved versioned baseline and exception process | OPEN |
| G-D10-09 Decision authority | Signed review minutes and approval record | OPEN |

# 14. Day 6 API inventory — all 38 candidate contracts unchanged

| ID | Method | Candidate path | Purpose | Owner | RTM | Critical control |
| --- | --- | --- | --- | --- | --- | --- |
| IAM-API-01 | POST | /api/v1/auth/otp/challenges | Initiate OTP challenge | IAM | IAM/SEC | OTP anti-abuse; no enumeration |
| IAM-API-02 | POST | /api/v1/auth/otp/verify | Verify OTP and issue session via approved IdP | IAM | IAM/SEC | Rate limit; replay prevention |
| IAM-API-03 | GET | /api/v1/me/permissions | Effective scoped permissions | IAM | IAM | No role escalation |
| IAM-API-04 | POST | /api/v1/role-assignments | Create scoped role assignment | IAM | IAM/SEC | Admin policy; audit |
| IAM-API-05 | GET | /api/v1/sso/callback | SSO callback (provider-dependent) | IAM | IAM | State/nonce validation |
| ORG-API-01 | GET | /api/v1/institutions | List authorized institutions | Organization | IAM/ACD | Tenant filter |
| ORG-API-02 | GET | /api/v1/programmes | Programme catalogue | Academic | ACD | Scope filter |
| ORG-API-03 | GET | /api/v1/programmes/{id}/periods | Year/semester hierarchy | Academic | ACD | Validated hierarchy |
| ORG-API-04 | GET | /api/v1/subjects/{id}/topics | Topic hierarchy | Academic | ACD | Validated hierarchy |
| CRS-API-01 | POST | /api/v1/courses | Create draft course | Content | ACD | Faculty authorization |
| CRS-API-02 | POST | /api/v1/courses/{id}/versions | Create content version | Content | ACD | Immutable published history |
| CRS-API-03 | POST | /api/v1/content/{id}/review | Submit or record review | Content | ACD | State transition audit |
| CRS-API-04 | POST | /api/v1/content/{id}/publish | Publish approved version | Content | ACD | Approval prerequisite |
| CRS-API-05 | GET | /api/v1/courses/{id}/prerequisites | Check prerequisite rules | Content | ACD | No circular dependency |
| LIVE-API-01 | POST | /api/v1/live-sessions | Schedule provider session | Live | ACD | Conflict detection |
| LIVE-API-02 | GET | /api/v1/live-sessions/{id}/join | Get authorized provider join info | Live | ACD | Scoped short-lived access |
| LIVE-API-03 | GET | /api/v1/recordings/{id} | Recording metadata and access | Media | ACD/MOB | DRM/entitlement |
| SRCH-API-01 | GET | /api/v1/library/search | Search titles/docs/transcripts | Search | ACD | Visibility filters |
| ASM-API-01 | POST | /api/v1/questions/generate | Request AI-assisted draft questions | Assessment | ASM | SME review required |
| ASM-API-02 | POST | /api/v1/questions/{id}/review | SME review decision | Assessment | ASM | Reviewer authorization |
| ASM-API-03 | POST | /api/v1/assessments/{id}/attempts | Start assessment attempt | Assessment | ASM | Eligibility/idempotency |
| ASM-API-04 | POST | /api/v1/attempts/{id}/submit | Submit answers | Assessment | ASM | Exactly one accepted finalization |
| ASM-API-05 | POST | /api/v1/attendance/sessions/{id}/records | Record attendance | Attendance | ASM | Duplicate protection |
| ASM-API-06 | POST | /api/v1/practical-logbook/entries | Add logbook entry | Assessment | ASM | Faculty validation pending |
| ASM-API-07 | GET | /api/v1/academic-records/{studentId} | Authorized lifetime academic history | Records | ASM | Student/privacy rules |
| ASM-API-08 | POST | /api/v1/marksheets/{id}/sign | Digitally sign marksheet | Credentials | ASM | Authorized signing |
| ASM-API-09 | POST | /api/v1/certificates/issue | Issue numbered signed QR certificate | Credentials | ASM | Registrar authority |
| ASM-API-10 | GET | /api/v1/certificates/verify/{code} | Verify certificate authenticity | Credentials | ASM/SEC | Minimized public disclosure |
| COM-API-01 | GET | /api/v1/dashboards/me | Role dashboard | Reporting | COM | Tenant scoped |
| COM-API-02 | POST | /api/v1/reports/queries | Run authorized report definition | Reporting | COM | No arbitrary SQL |
| COM-API-03 | POST | /api/v1/forums/{id}/posts | Create forum post | Communications | COM | Visibility/moderation pending |
| COM-API-04 | POST | /api/v1/announcements | Publish announcement | Communications | COM | Audience authorization |
| COM-API-05 | GET | /api/v1/calendar | Read calendar | Communications | COM | Role-scoped events |
| COM-API-06 | POST | /api/v1/notifications/requests | Queue templated notification | Notifications | COM | Recipient policy, idempotency |
| COM-API-07 | GET | /api/v1/notifications/{id}/status | Read delivery status | Notifications | COM | No cross-tenant leakage |
| MOB-API-01 | GET | /api/v1/mobile/sync-manifest | Fetch permitted offline sync metadata | Mobile | MOB | Device entitlements |
| MOB-API-02 | POST | /api/v1/mobile/sync-receipts | Acknowledge sync state | Mobile | MOB | Conflict rules pending |
| OPS-API-01 | GET | /health/ready | Internal readiness | Platform | OPS | Not public; no secrets |

# 15. Day 6 event inventory — all 10 candidate events unchanged

| ID | Event (proposal) | Producer | Consumer | Illustrative payload | Safety rule |
| --- | --- | --- | --- | --- | --- |
| EV-01 | ContentPublished | Content | Search, analytics | contentId, version, tenantId | Outbox; projection rebuild |
| EV-02 | LiveSessionScheduled | Live | Calendar, notification | sessionId, start, providerRef | Avoid duplicate reminders |
| EV-03 | AttendanceRecorded | Attendance | Reporting, absence alerts | sessionId, learnerId, status | Idempotent alert evaluation |
| EV-04 | QuestionReviewed | Assessment | Assessment publication | questionId, reviewerDecision | Reject unapproved publication |
| EV-05 | AssessmentSubmitted | Assessment | Grade/academic record | attemptId, submittedAt | One final submission |
| EV-06 | GradeFinalized | Assessment | Academic records, reports | gradeId, version | No duplicate grade mutation |
| EV-07 | CertificateIssued | Credentials | DigiLocker, notification | certificateId, number | No duplicate issue |
| EV-08 | NotificationRequested | Notifications | Delivery adapters | notificationId, templateId | Retry + dedup + provider callback |
| EV-09 | MediaAssetReady | Media | Content/search projection | assetId, contentVersion | DRM/permission check |
| EV-10 | AuditEvidenceAnchored | Platform | Compliance storage | auditBatchId, integrityRef | Tamper evidence verification |

# 16. Six University roles — unchanged

| Role | Source-described responsibility | Proposed least-privilege boundary | Authorization scope | Open approval |
| --- | --- | --- | --- | --- |
| University Super Admin | University-wide administration | Administration only within formally approved University tenant; sensitive changes require strong auth and audit | University / all institutions? | Exact privileges and cross-institution scope OPEN |
| SPC Admin | SPC administration | Scoped to explicitly assigned SPC jurisdiction and linked institutions | SPC / jurisdiction | SPC-to-institution cardinality OPEN |
| Institution Admin | Institution administration | Scoped to assigned institution, not automatically all SPC or University data | Institution | Whether one person may administer multiple institutions OPEN |
| Faculty/Educator | Teaching and course activities | Only courses/classes and learner records explicitly assigned | Course / institution | Course sharing and co-author review rights OPEN |
| Student/Learner | Learning and personal academic activities | Own enrollments, assessments, attendance, results and approved learning resources | Self / enrollment | Guardian, transfer, lifetime account mapping OPEN |
| Registered Pharmacist | Professional learning role | Only authorized pharmacist learning/credential features after identity verification | Self / verified professional identity | Exact differentiation from Student and professional verification OPEN |

# 17. Day 3 logical data catalogue — part A (55 objects total)

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ORG-01 | University | university_id, display_name, status | IAM-001, IAM-016 |
| ORG-02 | SPC jurisdiction | spc_id, name, parent_reference | IAM-002, IAM-016 |
| ORG-03 | Institution | institution_id, name, organization_reference | IAM-003, IAM-016 |
| IAM-OBJ-01 | User identity | user_id, identity_provider_ref, status | IAM-007..015 |
| IAM-OBJ-02 | Role definition | role_id, role_code, role_name | IAM-001..008 |
| IAM-OBJ-03 | Permission | permission_id, resource, action | IAM-008, IAM-017 |
| IAM-OBJ-04 | Role–permission grant | role_id, permission_id, scope | IAM-008, IAM-017 |
| IAM-OBJ-05 | User membership/role assignment | user_id, organization_id, role_id, validity | IAM-007..008, IAM-016 |
| IAM-OBJ-06 | Provisioning/import batch | batch_id, initiator, outcome | IAM-018..020 |
| IAM-OBJ-07 | External SSO link | user_id, provider, subject_ref | IAM-015 |

# 17. Day 3 logical data catalogue — part B (55 objects total)

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ACD-OBJ-01 | Programme | programme_id, name, status | ACD-001 |
| ACD-OBJ-02 | Year/Semester | period_id, programme_id, label | ACD-002 |
| ACD-OBJ-03 | Subject | subject_id, period_id, title | ACD-003 |
| ACD-OBJ-04 | Topic | topic_id, subject_id, title | ACD-004 |
| ACD-OBJ-05 | Course | course_id, academic_ref, status | ACD-005 |
| ACD-OBJ-06 | Course prerequisite | course_id, required_course_ref, rule | ACD-006 |
| ACD-OBJ-07 | Content item | content_id, course_ref, content_type | ACD-005, ACD-020 |
| ACD-OBJ-08 | Content version | content_id, version, approval_state | ACD-008..009 |
| ACD-OBJ-09 | Content contributor | content_id, user_id, contribution_role | ACD-007 |
| ACD-OBJ-10 | Content approval event | version_ref, actor, transition, timestamp | ACD-008..009 |
| ACD-OBJ-11 | Live class session | session_id, course_ref, provider_ref | ACD-010..015 |
| ACD-OBJ-12 | Class schedule | session_id, planned_time, resource_ref | ACD-018..019 |
| ACD-OBJ-13 | Recording / transcript metadata | session_id, asset_ref, transcript_ref | ACD-015..017 |
| ACD-OBJ-14 | Library index record | content_ref, title, searchable_text_ref | ACD-020..023 |

# 17. Day 3 logical data catalogue — part C (55 objects total)

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| ASM-OBJ-01 | Attendance record | session_ref, person_ref, status, time | ASM-001..004 |
| ASM-OBJ-02 | Absence notification trigger | attendance_ref, recipient_scope, status | ASM-002..004 |
| ASM-OBJ-03 | Question bank item | question_id, subject_ref, version, state | ASM-005 |
| ASM-OBJ-04 | AI question draft | draft_id, prompt_ref, reviewer_status | ASM-006..007 |
| ASM-OBJ-05 | SME review decision | draft_ref, reviewer_ref, decision, timestamp | ASM-007 |
| ASM-OBJ-06 | Assessment definition | assessment_id, chapter_ref, delivery_scope | ASM-008..009 |
| ASM-OBJ-07 | Assessment attempt / response | attempt_id, learner_ref, response_ref | ASM-008..011 |
| ASM-OBJ-08 | Grade / grading event | attempt_ref, grader_ref, score, event | ASM-010..011 |
| ASM-OBJ-09 | Assignment | assignment_id, course_ref, due_rule | ASM-012..013 |
| ASM-OBJ-10 | Assignment submission | assignment_ref, learner_ref, submission_ref | ASM-012..013 |
| ASM-OBJ-11 | Practical logbook entry | learner_ref, practical_ref, evidence_ref | ASM-014 |
| ASM-OBJ-12 | Marksheets | marksheet_id, learner_ref, signature_ref | ASM-015..016 |
| ASM-OBJ-13 | Lifetime academic record | learner_ref, record_ref, achievement_ref | ASM-017 |
| ASM-OBJ-14 | Certificate | certificate_id, unique_number, learner_ref | ASM-018..023 |
| ASM-OBJ-15 | Certificate verification | certificate_ref, verification_token, state | ASM-021..022 |
| ASM-OBJ-16 | Credential integration receipt | certificate_ref, provider_ref, result | ASM-023 |

# 17. Day 3 logical data catalogue — part D (55 objects total)

| Object ID | Candidate object | Attributes from Day 4 | Day 2 RTM |
| --- | --- | --- | --- |
| COM-OBJ-01 | Dashboard/report definition | report_id, owner_scope, specification | COM-001..009 |
| COM-OBJ-02 | Reporting projection | source_ref, metric_key, period, value | COM-006..009, COM-022 |
| COM-OBJ-03 | Forum / discussion item | thread_id, course_ref, author_ref | COM-010 |
| COM-OBJ-04 | Announcement | announcement_id, audience_scope, message | COM-011 |
| COM-OBJ-05 | Platform message | message_id, sender_ref, recipient_scope | COM-012 |
| COM-OBJ-06 | Academic calendar event | event_id, academic_scope, start_time | COM-013 |
| COM-OBJ-07 | Notification template | template_id, channel, version | COM-014..020 |
| COM-OBJ-08 | Notification request | request_id, event_ref, channel, status | COM-014..019 |
| COM-OBJ-09 | Delivery attempt/receipt | request_id, provider_ref, delivery_state | COM-021 |
| MOB-OBJ-01 | Playback/bookmark/notes | learner_ref, media_ref, position, note_ref | MOB-015..021 |
| MOB-OBJ-02 | Device notification preference | user_ref, channel, preference | MOB-023..025 |
| MOB-OBJ-03 | Offline cache manifest | device_ref, asset_ref, expiry | MOB-026 |
| SEC-OBJ-01 | Tamper-evident audit event | event_id, actor, action, integrity_ref | IAM-020, SEC-005..007, SEC-016 |
| OPS-OBJ-01 | Test / acceptance evidence | test_id, RTM_id, result, evidence_ref | OPS-005..010 |
| OPS-OBJ-02 | External integration transaction | integration_id, provider, correlation_ref, status | IAM-015, ASM-023, COM-018 |

# 18. Day 3 clarification register — all 22 unchanged

| Clarification ID | Decision required (unchanged) | Proposed owner | Status |
| --- | --- | --- | --- |
| D3-CL-01 | University / SPC / Institution parent-child cardinalities and whether hierarchy can change | University sponsor | OPEN |
| D3-CL-02 | Whether one person may hold multiple roles and roles in multiple institutions | University IAM owner | OPEN |
| D3-CL-03 | Approved permission matrix per role and tenant, including pharmacist access | University IAM owner | OPEN |
| D3-CL-04 | Student enrolment ownership and transfer between institutions | Academic SME | OPEN |
| D3-CL-05 | Academic taxonomy reuse and relationship between Course and Programme/Subject/Topic | Academic SME | OPEN |
| D3-CL-06 | Prerequisite equivalence, overrides and cycle prevention | Academic SME | OPEN |
| D3-CL-07 | Content approver authority, publish/rollback, version immutability | Content SME | OPEN |
| D3-CL-08 | Live class attendance source, scheduling conflict rules, recording retention | Academic/IT SME | OPEN |
| D3-CL-09 | Question/SME reviewer authorization, AI data-sharing and audit expectations | Assessment SME | OPEN |
| D3-CL-10 | Assessment attempt, retake, grading, correction and result-release rules | Assessment SME | OPEN |
| D3-CL-11 | Lifetime record meaning, correction, archival and migration | Registrar | OPEN |
| D3-CL-12 | Certificate revocation/reissue, QR public data fields, signing authority | Registrar | OPEN |
| D3-CL-13 | Report metric definitions, MPR format, SLA calculations and data freshness | University reporting owner | OPEN |
| D3-CL-14 | Notification preference precedence, provider retries, retention and consent | University communications owner | OPEN |
| D3-CL-15 | Mobile offline scope, cache expiry, synchronization and conflict resolution | Mobile/product owner | OPEN |
| D3-CL-16 | Concurrency workload definition, API latency targets, content volumes | University technical owner | OPEN |
| D3-CL-17 | Provider contracts/sandbox credentials for SSO, live class, DigiLocker, messaging, DRM | Integration owners | OPEN |
| D3-CL-18 | Data classification, retention schedule (except explicit obligations), deletion and legal holds | University security/legal | OPEN |
| D3-CL-19 | Payment scope: title/service label exists, but no defined payment business workflow | University business owner | OPEN |
| D3-CL-20 | Formal approval of 120-working-day plan against source 12-week roadmap | University sponsor / PMO | OPEN |
| D3-CL-21 | Who approves ERD, schema changes and organization-scoped data access | University sponsor / architecture board | OPEN |
| D3-CL-22 | Role-specific data access and reporting for Registered Pharmacist | University business owner | OPEN |

# 19. Day 5 decisions — all 12 unchanged

| Decision ID | Question / decision (unchanged) | Status |
| --- | --- | --- |
| D5-DEC-01 | Select PostgreSQL deployment/version, extension policy and India regions | OPEN — approval required |
| D5-DEC-02 | Approve UUID/BIGINT primary key strategy per domain | OPEN — approval required |
| D5-DEC-03 | Approve tenant-scoping and RLS strategy after organizational cardinalities | OPEN — approval required |
| D5-DEC-04 | Approve schema/service ownership and cross-domain data exchange | OPEN — approval required |
| D5-DEC-05 | Approve academic/attendance/assessment uniqueness grains | OPEN — approval required |
| D5-DEC-06 | Approve record retention, legal holds and correction workflows | OPEN — approval required |
| D5-DEC-07 | Approve index/workload measurement and partition thresholds | OPEN — approval required |
| D5-DEC-08 | Approve schema migration tooling, release controls and DBA access | OPEN — approval required |
| D5-DEC-09 | Approve backup, PITR and geo-DR topology with measured drills | OPEN — approval required |
| D5-DEC-10 | Approve public certificate verification data disclosure policy | OPEN — approval required |
| D5-DEC-11 | Approve outbox/integration replay semantics | OPEN — approval required |
| D5-DEC-12 | Approve Day 5 physical baseline before implementation | OPEN — approval required |

# 20. Day 6 decisions — all 14 unchanged

| Decision ID | Open decision | Status |
| --- | --- | --- |
| D6-DEC-01 | Approve bounded context ownership and deployable service grouping | OPEN — no approval recorded |
| D6-DEC-02 | Approve OpenAPI versioning, compatibility and deprecation rules | OPEN — no approval recorded |
| D6-DEC-03 | Approve identity token flow, SSO callback and six-role resource authorization matrix | OPEN — no approval recorded |
| D6-DEC-04 | Approve OTP/MFA/session semantics and anti-abuse controls | OPEN — no approval recorded |
| D6-DEC-05 | Approve state transitions and approval owners for course publishing | OPEN — no approval recorded |
| D6-DEC-06 | Approve live-class provider contracts, calendar conflict and webhook rules | OPEN — no approval recorded |
| D6-DEC-07 | Approve question SME-review and assessment/attendance business idempotency | OPEN — no approval recorded |
| D6-DEC-08 | Approve certificate signing, DigiLocker handoff, correction and disclosure rules | OPEN — no approval recorded |
| D6-DEC-09 | Approve notification channel adapters, retry windows and templates | OPEN — no approval recorded |
| D6-DEC-10 | Approve event delivery semantics, outbox ownership and retention | OPEN — no approval recorded |
| D6-DEC-11 | Approve mobile offline synchronization and DRM authorization | OPEN — no approval recorded |
| D6-DEC-12 | Approve 500k-user workload, rate limits, SLOs and contract-test gates | OPEN — no approval recorded |
| D6-DEC-13 | Approve data residency and VAPT scope across external providers | OPEN — no approval recorded |
| D6-DEC-14 | Approve API security/privacy review and contract sign-off process | OPEN — no approval recorded |

# 21. Day 7 decisions — all 12 unchanged

| Decision ID | Decision / required owner | Status |
| --- | --- | --- |
| D7-DEC-01 | Approve six-role permission matrix by action and resource scope | OPEN — not approved |
| D7-DEC-02 | Resolve University/SPC/institution hierarchy and cross-tenant exception policy | OPEN — not approved |
| D7-DEC-03 | Confirm multi-role membership, delegation, session scope and role revocation | OPEN — not approved |
| D7-DEC-04 | Approve Registrar signing authority without inventing seventh role | OPEN — not approved |
| D7-DEC-05 | Approve SSO token mapping, OTP/MFA flows and session lifecycle | OPEN — not approved |
| D7-DEC-06 | Approve service-to-service trust, broker ACL and callback verification | OPEN — not approved |
| D7-DEC-07 | Approve provider inventory, contracts, sandboxes and India residency evidence | OPEN — not approved |
| D7-DEC-08 | Approve media DRM, recording entitlement and offline revocation rules | OPEN — not approved |
| D7-DEC-09 | Approve public QR verifier minimal response and anti-abuse rules | OPEN — not approved |
| D7-DEC-10 | Approve notification channel consent, templates and retry policy | OPEN — not approved |
| D7-DEC-11 | Approve security acceptance test evidence, VAPT and remediation gate | OPEN — not approved |
| D7-DEC-12 | Approve Day 7 authorization and integration contract baseline | OPEN — not approved |

# 22. Day 8 decisions — all 14 unchanged

| ID | Decision | State |
| --- | --- | --- |
| D8-DEC-01 | Approve integration owners, provider inventory and sandbox access | OPEN — approval required |
| D8-DEC-02 | Approve exact SSO/Digi-Pharmed/PRTS identity mapping and trust contracts | OPEN — approval required |
| D8-DEC-03 | Approve DigiLocker onboarding, Registrar signing and certificate disclosures | OPEN — approval required |
| D8-DEC-04 | Approve live-class/recording provider and concurrency entitlements | OPEN — approval required |
| D8-DEC-05 | Approve DRM/CDN/media residency and offline revocation behavior | OPEN — approval required |
| D8-DEC-06 | Approve messaging providers, consent, templates and rate quotas | OPEN — approval required |
| D8-DEC-07 | Approve AI question-generation data handling and SME review contract | OPEN — approval required |
| D8-DEC-08 | Approve end-to-end sequence and failure handling contracts | OPEN — approval required |
| D8-DEC-09 | Approve 500k concurrency interpretation and workload profile | OPEN — approval required |
| D8-DEC-10 | Approve p95/p99, TPS, soak duration and error thresholds (not in source) | OPEN — approval required |
| D8-DEC-11 | Approve India residency, audit retention and DR evidence methods | OPEN — approval required |
| D8-DEC-12 | Approve integration harness and synthetic data policies | OPEN — approval required |
| D8-DEC-13 | Approve CERT-In VAPT engagement, remediation and mobile security gate | OPEN — approval required |
| D8-DEC-14 | Approve Day 8 baseline and Day 9 transition | OPEN — approval required |

# 23. Day 9 decisions — all 12 unchanged

| Decision ID | Required approval | Status |
| --- | --- | --- |
| D9-DEC-01 | Approve 120-day stage allocations, gates and acceptance owners | OPEN — not approved |
| D9-DEC-02 | Approve baseline calendar, working-day definition, holidays and start date | OPEN — not approved |
| D9-DEC-03 | Approve detailed WBS, RTM mapping and scope exclusions | OPEN — not approved |
| D9-DEC-04 | Approve team availability, role mix, ramp-up and budget | OPEN — not approved |
| D9-DEC-05 | Approve three-point effort estimates, risk reserves and contingency | OPEN — not approved |
| D9-DEC-06 | Approve provider procurement, onboarding lead times and contractual SLAs | OPEN — not approved |
| D9-DEC-07 | Approve true CPM network after precedence and durations are supplied | OPEN — not approved |
| D9-DEC-08 | Approve 500k workload model and measurable NFR acceptance thresholds | OPEN — not approved |
| D9-DEC-09 | Approve VAPT, DR, UAT and mobile-store lead-time reservations | OPEN — not approved |
| D9-DEC-10 | Approve risk appetite, escalation thresholds and decision SLAs | OPEN — not approved |
| D9-DEC-11 | Approve Day 10 scope/design readiness pack inputs | OPEN — not approved |
| D9-DEC-12 | Authorize or withhold transition beyond discovery gate | OPEN — not approved |

# 24. Day 10 decisions — all 10 unchanged

| ID | Decision required | State |
| --- | --- | --- |
| D10-DEC-01 | Accept Day 2 original RTM as controlled reference after atomic wording audit | OPEN — not approved |
| D10-DEC-02 | Approve or reject critical tenancy and role assumptions | OPEN — not approved |
| D10-DEC-03 | Approve clarification ownership and resolution dates | OPEN — not approved |
| D10-DEC-04 | Approve provider dependency plan and fallback decisions | OPEN — not approved |
| D10-DEC-05 | Approve source-defined and proposed NFR acceptance measures separately | OPEN — not approved |
| D10-DEC-06 | Approve architecture traceability and security gate criteria | OPEN — not approved |
| D10-DEC-07 | Approve staffing/estimation assumptions and risk contingencies | OPEN — not approved |
| D10-DEC-08 | Decide G-D10: GO, CONDITIONAL GO or NO-GO with evidence | OPEN — not approved |
| D10-DEC-09 | Approve next-phase authority and exclusions | OPEN — not approved |
| D10-DEC-10 | Approve baseline versioning and PR review controls | OPEN — not approved |

Day 11 and Day 12 proposed decisions are retained as open design-review dependencies; they are not silently closed by this Day 13 artifact. Refer to their controlled Word registers for their exact wording.

# 25. Day 13 exit gate, risks and Day 14 handoff

| Gate | Acceptance evidence | Current disposition |
| --- | --- | --- |
| Design traceability | IaC/pipeline/environment elements mapped to original requirement families | DRAFT |
| Environment and residency | Approved region/account separation and data-flow inventory | OPEN |
| Release safety | Reviewed promotion, rollback, DB migration and signing plan | OPEN |
| Security | Threat model, secret controls, policy tests and VAPT gate | OPEN |
| Operations | SLO, observability, on-call and geo-DR drill plan | OPEN |
| University approval | Day 10 NO-GO resolved and designated approvers sign | NOT MET |

Risk: 500k concurrent-user definition and provider quotas are unresolved; premature autoscaling or cost sizing is unreliable.

Risk: signing/identity and academic data retention decisions could invalidate migration and release assumptions.

Risk: binary Word documents in GitHub need explicit version labels and human review, not just commit diffs.

Day 14 proposed focus: environment-specific configuration, CI/CD quality gates, deployment automation test design and operational acceptance matrix, subject to University approval.

# 26. Approval register

| Approver | Decision | Date / evidence |
| --- | --- | --- |
| University Product Owner | PENDING | — |
| Solution Architect | PENDING | — |
| Platform / DevOps Architect | PENDING | — |
| Security / Privacy Owner | PENDING | — |
| Data Architect / DBA | PENDING | — |
| QA / Performance Lead | PENDING | — |
| Operations / SRE Lead | PENDING | — |
| Delivery Manager | PENDING | — |